PRISM COMMERCE V4.0

Bangladesh's First Bangla-Native AI-Agentic Multi-Vendor Marketplace

VS CODE COPILOT PRO — COMPLETE BUILD GUIDE Phase-by-Phase · Setup → Prompt → Test · Solo Developer Edition

Author: Sagar Biswas  |  Stack: Next.js 15 · NestJS · PostgreSQL 16 · Redis 7 · ONNX · Docker

15 Months · 6 Phases · 84 Diagrams · 75+ API Endpoints · 50+ Database Tables · 15 AI Modules

Version 1.0 — April 2026

# How to Use This Guide

This document is your complete, step-by-step build companion for PRISM Commerce V4.0 using VS Code Copilot Pro. You are building as a solo developer. Every single step in this guide follows the same three-part structure:

| ① SETUP | Files, folders, environment variables, and tools that must exist BEFORE you open Copilot Chat. |
| --- | --- |
| ② PROMPT | The exact text to type into Copilot Chat. Copy it word-for-word. Context matters. |
| ③ CHECK | Specific commands and criteria to verify the output is correct and production-ready. |

### Ground Rules

- Never skip the SETUP step. Copilot generates wrong code if the context files do not exist.

- Always run the CHECK commands before moving to the next step.

- If a step fails the check, paste the error back into Copilot Chat: 'This error occurred: [error]. Fix it.'

- Commit after every step that passes its checks: git add -A && git commit -m 'step: [name]'

- Your .github/copilot-instructions.md is the single most important file — keep it updated.

### Repository Layout Expected by This Guide

PRISM-Commerce/

apps/

web/          # Next.js 15 (buyer + vendor + admin)

api/          # NestJS modular monolith

packages/

ui/           # Shared shadcn/ui components and design tokens

types/        # Shared TypeScript types and DTOs

config/       # Shared tsconfig, eslint, prettier, env schema

sdk/          # Typed API client

infra/

docker/       # Docker Compose files

monitoring/   # Grafana / Prometheus / Loki / Tempo configs

scripts/      # Deploy, backup, migration scripts

docs/

diagrams/     # Your 84 Mermaid diagram sources

PHASE 1 — FOUNDATION + COMPLIANCE Months 1–3 ¦ Goal: Monorepo boots · Auth works · All 5 payment gateways live · Bangla QR integrated

STEP 1.1 Bootstrap the Turborepo Monorepo

① SETUP BEFORE THE PROMPT

- Install Node.js 20 LTS, pnpm 9+, Git, Docker Desktop (or Docker Engine on Linux).

- Create a GitHub repository: PRISM-Commerce (private). Clone it locally.

- Have your terminal open inside the cloned folder.

② THE EXACT COPILOT PROMPT

I am starting a new production-grade full-stack web application called PRISM Commerce V4.0.

It is Bangladesh's first Bangla-native, AI-agentic multi-vendor marketplace.

Tech stack:

- Monorepo: Turborepo with pnpm workspaces

- Frontend: Next.js 15 (App Router + Partial Pre-Rendering) in apps/web

- Backend: NestJS 10 (TypeScript) in apps/api

- Shared packages: packages/ui, packages/types, packages/config, packages/sdk

- Infrastructure: infra/docker, infra/monitoring, infra/scripts

- Docs: docs/diagrams

Please generate:

1. The complete Turborepo scaffold command sequence using pnpm

2. turbo.json with pipelines for build, dev, lint, test, typecheck

3. Root package.json with all workspace scripts

4. packages/config/tsconfig.base.json with strict TypeScript settings

5. packages/config/.eslintrc.base.js with airbnb-typescript rules

6. packages/config/prettier.config.js

7. .gitignore covering Node.js, Next.js, NestJS, Docker, .env files

8. .github/copilot-instructions.md pre-filled with PRISM Commerce stack context

After generation, show me how to verify the monorepo is working with: pnpm install && pnpm dev

③ CHECKING / MANUAL TESTING

- Run: pnpm install — must complete with zero errors.

- Run: pnpm dev — both apps/web (port 3000) and apps/api (port 3001) must start.

- Run: pnpm lint — must return 0 errors, 0 warnings.

- Run: pnpm typecheck — must return 0 TypeScript errors.

- Open http://localhost:3000 — must see a default Next.js page.

- Open http://localhost:3001/api/health — must return { status: 'ok' }.

- Check .github/copilot-instructions.md exists and contains your stack context.

STEP 1.2 Configure Docker Compose for All Services

① SETUP BEFORE THE PROMPT

- Docker Desktop or Docker Engine must be running.

- Create infra/docker/ directory.

- Have your Turborepo from Step 1.1 working.

② THE EXACT COPILOT PROMPT

Create a complete Docker Compose setup for PRISM Commerce V4.0 in infra/docker/.

Required services (all with healthchecks and restart: unless-stopped):

1. postgres-primary: PostgreSQL 16 with pgvector extension, ports 5432

2. postgres-replica: PostgreSQL 16 streaming replica from primary

3. redis: Redis 7 (maxmemory 512mb, maxmemory-policy allkeys-lru), ports 6379

4. meilisearch: Meilisearch latest, ports 7700

5. ollama: Ollama latest with volume for model storage, ports 11434

6. pgbouncer: PgBouncer connection pooling for postgres-primary, ports 6432

7. prometheus: Prometheus with config volume, ports 9090

8. grafana: Grafana with provisioned datasources, ports 4000

9. loki: Grafana Loki for log aggregation, ports 3100

10. tempo: Grafana Tempo for distributed tracing, ports 3200

11. mailhog: Local email testing, ports 8025 (web), 1025 (SMTP)

Also create:

- infra/docker/postgres/init.sql: Enable pgvector extension + create initial schemas

- infra/docker/pgbouncer/pgbouncer.ini: Connection pool config

- infra/docker/prometheus/prometheus.yml: Scrape configs for api and system metrics

- infra/docker/grafana/datasources.yml: Auto-provision Prometheus + Loki + Tempo

- .env.example: All required environment variables with placeholders

- .env.development: Development values (localhost ports, test keys)

Service dependency order:

- api depends on: postgres-primary, redis, meilisearch

- replica depends on: postgres-primary (with replica init script)

- grafana depends on: prometheus, loki, tempo

③ CHECKING / MANUAL TESTING

- Run: cd infra/docker && docker compose up -d

- Run: docker compose ps — ALL services must show status: healthy

- Run: docker exec prism-postgres-primary psql -U postgres -c '\dx' | grep vector — must show pgvector

- Open http://localhost:7700 — Meilisearch dashboard must load.

- Open http://localhost:4000 — Grafana must load (admin/admin).

- Open http://localhost:9090 — Prometheus must show targets.

- Open http://localhost:8025 — Mailhog web UI must load.

STEP 1.3 PostgreSQL 16 Schema — All 50+ Tables with Prisma

① SETUP BEFORE THE PROMPT

- Docker Compose from Step 1.2 must be running (postgres-primary healthy).

- Install Prisma in apps/api: cd apps/api && pnpm add prisma @prisma/client

- Create apps/api/prisma/ directory.

② THE EXACT COPILOT PROMPT

Create the complete Prisma schema for PRISM Commerce V4.0.

File: apps/api/prisma/schema.prisma

Database: PostgreSQL 16. Provider: postgresql.

Generator: @prisma/client with previewFeatures: ["postgresqlExtensions", "views"].

Include the pgvector extension declaration.

Create ALL of the following models with proper types, relations, indexes, and constraints:

CORE COMMERCE (10 tables):

- User: id(uuid), role(enum: SUPER_ADMIN|VENDOR|BUYER|SUPPORT|DELIVERY|AFFILIATE|FINANCE_ADMIN|CONTENT_MODERATOR), email(unique), phone, whatsapp_number, password_hash, preferred_locale(enum: EN|BN), avatar_url, is_verified, mfa_enabled, mfa_secret, created_at, updated_at

- Vendor: id, user_id(FK User), shop_name, slug(unique), logo_url, description, location, latitude, longitude, subscription_tier(enum: FREE|STARTER|GROWTH|SCALE|ENTERPRISE), verification_level(enum: NONE|BASIC|BUSINESS|PREMIUM), is_approved, rejection_reason, created_at, updated_at

- Product: id, vendor_id(FK Vendor), name_en, name_bn, description_en, description_bn, slug(unique), base_price(Decimal), compare_at_price(Decimal?), category_id(FK Category), images(String[]), video_url, schema_org_data(Json), embedding(Unsupported("vector(384)")?), is_active, created_at, updated_at

- ProductVariant: id, product_id(FK Product), sku(unique), size, color, price_override(Decimal?), inventory_count(Int), barcode, created_at, updated_at

- Category: id, parent_id(FK Category self-ref?), name_en, name_bn, slug(unique), icon, created_at, updated_at

- Order: id, buyer_id(FK User), vendor_id(FK Vendor), status(enum: PENDING|CONFIRMED|PROCESSING|PICKED_UP|IN_TRANSIT|DELIVERED|COMPLETED|CANCELLED|REFUNDED), total(Decimal), discount(Decimal), payment_method(enum: BKASH|NAGAD|SSLCOMMERZ|BANGLA_QR|ROCKET|WALLET|COD|BNPL), payment_status(enum: PENDING|PAID|FAILED|REFUNDED), escrow_status(enum: HELD|RELEASED|DISPUTED|REFUNDED), delivery_partner, tracking_id, created_at, updated_at

- OrderItem: id, order_id(FK Order), product_id(FK Product), variant_id(FK ProductVariant?), quantity(Int), unit_price(Decimal), subtotal(Decimal), created_at

- Coupon: id, vendor_id(FK Vendor), code(unique), discount_type(enum: PERCENTAGE|FIXED), discount_value(Decimal), min_order(Decimal), max_uses(Int), used_count(Int), valid_from, valid_to, is_ai_generated, created_at, updated_at

- Review: id, buyer_id(FK User), product_id(FK Product), order_id(FK Order, unique), rating(Int 1-5), text, photo_urls(String[]), video_url, is_verified_purchase, vendor_response, created_at, updated_at

- Wishlist: id, buyer_id(FK User), product_id(FK Product), created_at — @@unique([buyer_id, product_id])

AI & INTELLIGENCE (9 tables):

- AiForecast: id, product_id(FK Product), forecast_7d(Decimal), forecast_14d(Decimal), forecast_30d(Decimal), confidence(Decimal), feature_importance(Json), model_version, data_quality_score(Decimal), created_at, updated_at

- ForecastAccuracy: id, forecast_id(FK AiForecast), actual_7d(Decimal), forecast_error(Decimal), rolling_avg_error(Decimal), computed_at

- FestivalCalendar: id, name_en, name_bn, festival_date, surge_window_days(Int), demand_multiplier(Json), is_active, created_at, updated_at

- CategoryVelocity: id, category_id(FK Category), velocity_score(Decimal), vendor_count(Int), computed_at

- WeatherCache: id, location, temperature_avg(Decimal), precipitation_mm(Decimal), is_monsoon(Boolean), forecast_json(Json), cached_at

- SyntheticSalesSeed: id, product_id(FK Product), units_sold(Int), period_start, period_end, is_deprecated, created_at

- OpportunityAlert: id, vendor_id(FK Vendor), product_id(FK Product), alert_type(enum: STOCKOUT_RISK|EXCESS_INVENTORY|RISING_DEMAND|PRICE_OPPORTUNITY), severity(enum: LOW|MEDIUM|HIGH|CRITICAL), recommendation, is_actioned, created_at, updated_at

- BundleSuggestion: id, vendor_id(FK Vendor), product_ids(String[]), suggested_price(Decimal), discount_pct(Decimal), confidence(Decimal), co_purchase_count(Int), created_at, updated_at

- SahayakConversation: id, user_id(FK User), messages(Json[]), tool_calls(Json[]), tokens_used(Int), created_at, updated_at

TRUST & COMPLIANCE (8 tables):

- EscrowTransaction: id, order_id(FK Order, unique), buyer_id(FK User), vendor_id(FK Vendor), amount(Decimal), status(enum: HELD|RELEASED|DISPUTED|REFUNDED), held_at, released_at, created_at, updated_at

- VerificationLevel: id, vendor_id(FK Vendor, unique), level(enum: BASIC|BUSINESS|PREMIUM), documents(Json), status(enum: PENDING|APPROVED|REJECTED), verified_by(FK User?), verified_at, created_at, updated_at

- ComplianceDocument: id, vendor_id(FK Vendor), type(enum: TRADE_LICENSE|TIN|VAT_REG|NID), document_url, is_verified, verified_by(FK User?), created_at, updated_at

- BuyerProtectionClaim: id, order_id(FK Order), buyer_id(FK User), vendor_id(FK Vendor), reason, evidence_urls(String[]), status(enum: OPEN|INVESTIGATING|RESOLVED_REFUND|RESOLVED_VENDOR|CLOSED), resolution, amount_refunded(Decimal?), created_at, updated_at

- BrandAuthorization: id, vendor_id(FK Vendor), brand_name, authorization_doc_url, is_verified, created_at, updated_at

- CounterfeitReport: id, product_id(FK Product), reporter_id(FK User), evidence, status(enum: OPEN|INVESTIGATING|ACTION_TAKEN|DISMISSED), action_taken, created_at, updated_at

- BanglaQrCode: id, vendor_id(FK Vendor), qr_data, payment_reference, amount(Decimal?), status(enum: ACTIVE|USED|EXPIRED), created_at, updated_at

- VatRecord: id, vendor_id(FK Vendor), month(String), taxable_amount(Decimal), vat_amount(Decimal), report_url, created_at, updated_at

FINANCIAL (6 tables):

- Wallet: id, user_id(FK User, unique), balance(Decimal), currency(String default "BDT"), is_active, created_at, updated_at

- WalletTransaction: id, wallet_id(FK Wallet), type(enum: CREDIT|DEBIT), amount(Decimal), source(enum: CASHBACK|REFUND|REFERRAL|SPEND|WITHDRAWAL|DEPOSIT), reference_id, created_at

- VendorDisbursement: id, vendor_id(FK Vendor), amount(Decimal), method(enum: BKASH|NAGAD|BANK), status(enum: PENDING|PROCESSING|COMPLETED|FAILED), processed_at, created_at, updated_at

- SubscriptionBilling: id, vendor_id(FK Vendor, unique), tier(enum: FREE|STARTER|GROWTH|SCALE|ENTERPRISE), amount(Decimal), billing_cycle(enum: MONTHLY|YEARLY), next_billing_date, payment_method, created_at, updated_at

- CommissionRecord: id, order_id(FK Order, unique), vendor_id(FK Vendor), gmv(Decimal), commission_rate(Decimal), commission_amount(Decimal), created_at

- FlashSaleSlot: id, vendor_id(FK Vendor), product_id(FK Product), sale_price(Decimal), stock_limit(Int), start_time, end_time, units_sold(Int), created_at, updated_at

ENGAGEMENT (8 tables):

- LiveStream: id, vendor_id(FK Vendor), title, status(enum: SCHEDULED|LIVE|ENDED), viewer_count(Int), duration(Int), replay_url, products_featured(String[]), livekit_room_id, created_at, updated_at

- ShortFormVideo: id, vendor_id(FK Vendor), video_url, thumbnail_url, tagged_products(String[]), view_count(Int), like_count(Int), duration(Int), created_at, updated_at

- ChatMessage: id, sender_id(FK User), receiver_id(FK User), order_id(FK Order?), content, is_ai_auto_response, read_at, created_at

- Notification: id, user_id(FK User), type(enum: ORDER_PLACED|ORDER_SHIPPED|LOW_STOCK|FESTIVAL_ALERT|WEATHER_ALERT|VPS_CHANGE|PAYMENT_RECEIVED|ESCROW_RELEASED|ACADEMY_MODULE), channel(enum: WHATSAPP|IN_APP|PUSH|EMAIL), content_en, content_bn, locale(enum: EN|BN), delivered, read_at, created_at

- AffiliateTracking: id, affiliate_id(FK User), product_id(FK Product), click_count(Int), conversion_count(Int), commission_earned(Decimal), created_at, updated_at

- ReferralCode: id, user_id(FK User), code(unique), type(enum: VENDOR|BUYER), used_count(Int), reward_given, created_at, updated_at

- AcademyProgress: id, vendor_id(FK Vendor), module_id, status(enum: NOT_STARTED|IN_PROGRESS|COMPLETED), completed_at, created_at, updated_at — @@unique([vendor_id, module_id])

- PosTransaction: id, vendor_id(FK Vendor), product_id(FK Product), variant_id(FK ProductVariant?), quantity(Int), amount(Decimal), payment_method, barcode_scanned, created_at

SYSTEM (4 tables):

- AuditLog: id, actor_id(FK User?), action_type, entity_type, entity_id, payload(Json), is_agent_action, ip_address, created_at

- EventStore: id(uuid), aggregate_id(uuid), aggregate_type, event_type, event_data(Json), version(Int), created_at — @@unique([aggregate_id, version])

- ApiKey: id, vendor_id(FK Vendor), key_hash(unique), permissions(String[]), rate_limit(Int), last_used_at, created_at, updated_at

- ContentModerationQueue: id, content_type(enum: PRODUCT|REVIEW|VIDEO|COMMENT), content_id, reason, status(enum: PENDING|APPROVED|REJECTED), moderator_id(FK User?), resolved_at, created_at, updated_at

Important requirements:

- ALL models get id(uuid default cuid()), created_at(DateTime default now()), updated_at(DateTime updatedAt) unless noted.

- Add @@index on all FK columns and commonly queried fields (vendor_id, buyer_id, status, created_at).

- Add @@map to snake_case table names.

- The Product.embedding field uses pgvector type Unsupported("vector(384)").

③ CHECKING / MANUAL TESTING

- Run: cd apps/api && npx prisma validate — must show 'Schema is valid'

- Run: npx prisma migrate dev --name init — must create migration without errors.

- Run: npx prisma studio — Open browser at http://localhost:5555. All 45 table names must appear.

- Run: npx prisma db pull — must return 'The schema is already in sync'.

- Check the EventStore table: must have @@unique([aggregate_id, version]).

- Check Product table: must have embedding column of type Unsupported.

STEP 1.4 NestJS Application Bootstrap — Modules, CQRS, Config

① SETUP BEFORE THE PROMPT

- apps/api from Step 1.1 must exist. Prisma schema from Step 1.3 must be migrated.

- Install dependencies: pnpm add @nestjs/cqrs @nestjs/config @nestjs/throttler @nestjs/swagger @nestjs/schedule

- Install: pnpm add class-validator class-transformer helmet compression pino-http

② THE EXACT COPILOT PROMPT

Set up the complete NestJS application architecture for PRISM Commerce V4.0 in apps/api/src/.

Create the following structure:

1. AppModule (apps/api/src/app.module.ts):

- Imports: ConfigModule.forRoot(isGlobal:true, validationSchema with Joi), ThrottlerModule with Redis store, ScheduleModule, BullModule, PrismaModule, EventStoreModule, all feature modules

- Global pipes: ValidationPipe(whitelist:true, transform:true, forbidNonWhitelisted:true)

- Global interceptors: LoggingInterceptor, TransformInterceptor (ApiResponse<T> wrapper)

- Global guards: JwtAuthGuard (default on), RolesGuard

2. ApiResponse<T> wrapper (packages/types/src/api-response.ts):

{ success: boolean, data: T | null, error: string | null, meta?: { page?, limit?, total? } }

3. PrismaModule (src/prisma/prisma.module.ts + prisma.service.ts):

- Extends PrismaClient with onModuleInit connect and onModuleDestroy disconnect

- Adds query logging in development

4. EventStoreModule (src/event-store/):

- EventStoreService with methods: appendEvent(aggregateId, aggregateType, eventType, eventData, expectedVersion)

- Uses optimistic concurrency: throws ConflictException if version mismatch

- Publishes events to BullMQ after successful append

5. LoggingInterceptor using Pino structured JSON logging

6. main.ts bootstrap:

- Swagger at /api/docs with Bearer auth

- Helmet security headers

- Compression middleware

- CORS with whitelist from CONFIG

- Graceful shutdown hooks

- Port from process.env.PORT || 3001

7. src/common/decorators/:

- @Roles(...roles) using SetMetadata

- @CurrentUser() custom param decorator

- @ApiPaginatedResponse(dto) for Swagger

8. src/common/guards/:

- JwtAuthGuard extending AuthGuard('jwt')

- RolesGuard implementing CanActivate with role check

9. src/common/exceptions/:

- GlobalExceptionFilter implementing ExceptionFilter

- Maps Prisma errors (P2002 unique, P2025 not found) to proper HTTP codes

10. .env.example with all required variables:

DATABASE_URL, REDIS_URL, MEILISEARCH_HOST, MEILISEARCH_KEY,

JWT_SECRET, JWT_REFRESH_SECRET, JWT_EXPIRES_IN=15m, JWT_REFRESH_EXPIRES_IN=7d,

OLLAMA_HOST, OPENAI_API_KEY, BKASH_APP_KEY, BKASH_APP_SECRET,

NAGAD_MERCHANT_ID, NAGAD_MERCHANT_KEY, SSLCOMMERZ_STORE_ID, SSLCOMMERZ_STORE_PASS,

WHATSAPP_TOKEN, WHATSAPP_PHONE_NUMBER_ID, OPENWEATHER_API_KEY,

APP_URL, FRONTEND_URL, NODE_ENV

③ CHECKING / MANUAL TESTING

- Run: pnpm --filter api build — must compile with zero TypeScript errors.

- Run: pnpm --filter api start:dev — must show 'Application is running on: http://localhost:3001'

- Open http://localhost:3001/api/docs — Swagger UI must load showing PRISM Commerce API.

- Send: GET http://localhost:3001/api/health — must return { success: true, data: { status: 'ok' } }

- Send any unauthenticated request to a protected route — must return 401 Unauthorized.

- Check logs — must output structured JSON via Pino, not plain text.

STEP 1.5 Authentication Module — JWT + Refresh Tokens + MFA + 8-Role RBAC

① SETUP BEFORE THE PROMPT

- NestJS app from Step 1.4 must be running.

- Install: pnpm add @nestjs/passport @nestjs/jwt passport passport-jwt passport-local bcrypt speakeasy qrcode

- Install types: pnpm add -D @types/bcrypt @types/speakeasy @types/qrcode @types/passport-jwt

② THE EXACT COPILOT PROMPT

Build the complete AuthModule for PRISM Commerce V4.0 in apps/api/src/auth/.

Requirements:

1. auth.module.ts: Import PassportModule, JwtModule.registerAsync (from config), LocalStrategy, JwtStrategy, JwtRefreshStrategy

2. DTOs (src/auth/dto/):

- RegisterDto: email(IsEmail), password(MinLength 8, regex: uppercase+number+special), role(IsEnum UserRole), phone(optional), preferred_locale(IsEnum Locale, default BN), whatsapp_number(optional)

- LoginDto: email, password

- RefreshTokenDto: refresh_token

- EnableMfaDto: totp_token(6-digit)

- VerifyMfaDto: totp_token

3. auth.service.ts methods:

- register(dto): Hash password with bcrypt(12), create User, create Wallet, send welcome notification queue job. Return { user, access_token, refresh_token }

- login(dto): Validate credentials. If MFA enabled, return { requires_mfa: true, temp_token }. Else return full tokens.

- verifyMfa(userId, totpToken): Validate TOTP with speakeasy. Return { access_token, refresh_token }

- generateTokens(userId, role): access_token (15min) + refresh_token (7d), store refresh token hash in Redis with TTL

- refreshTokens(userId, refreshToken): Validate stored hash, rotate both tokens

- logout(userId): Delete refresh token from Redis

- enableMfa(userId): Generate speakeasy secret, return { secret, qr_code_url } (qrcode.toDataURL)

- confirmMfa(userId, totpToken): Verify TOTP, save encrypted secret to user

- forgotPassword(email): Generate reset token, store in Redis 1h TTL, queue email job

- resetPassword(token, newPassword): Validate token, update password, invalidate all refresh tokens

4. auth.controller.ts endpoints (all under /api/auth):

- POST /register — public

- POST /login — public

- POST /refresh — public (JwtRefreshGuard)

- POST /logout — authenticated

- GET /me — authenticated (return full user profile)

- POST /mfa/enable — authenticated (vendor/admin only)

- POST /mfa/confirm — authenticated

- POST /mfa/verify — public (after login with MFA required)

- POST /forgot-password — public (rate limited: 3/hour)

- POST /reset-password — public

5. Strategies:

- JwtStrategy: validates access token, attaches { userId, role, email } to request.user

- JwtRefreshStrategy: validates refresh token from Authorization header

- LocalStrategy: validates email+password, returns user

6. RBAC:

- UserRole enum: SUPER_ADMIN, VENDOR, BUYER, SUPPORT, DELIVERY, AFFILIATE, FINANCE_ADMIN, CONTENT_MODERATOR

- @Roles() decorator already created in Step 1.4

- RolesGuard checks request.user.role against @Roles() metadata

- Permission matrix: SUPER_ADMIN has all. VENDOR: manage own products/orders. BUYER: browse/order. etc.

7. Security:

- Refresh tokens stored as bcrypt hash in Redis key: refresh_token:{userId}

- Rate limiting on /login: 10 attempts/15 min (lockout)

- Audit log entry on every login, logout, password change, MFA change

- Return generic error messages (never reveal 'user not found' vs 'wrong password')

Include full unit tests in auth.service.spec.ts covering: register, login, MFA flow, token refresh, logout.

③ CHECKING / MANUAL TESTING

- Run: pnpm --filter api test auth — all unit tests must pass.

- POST /api/auth/register with valid body — must return 201 with access_token and refresh_token.

- POST /api/auth/login with wrong password — must return 401 (not 'user not found').

- POST /api/auth/login with correct credentials — must return 200 with tokens.

- GET /api/auth/me with Bearer token — must return user object.

- GET /api/auth/me with expired token — must return 401.

- POST /api/auth/refresh with valid refresh_token — must return new access_token.

- POST /api/auth/logout — then POST /api/auth/refresh with old token — must return 401.

- Check Redis: redis-cli keys 'refresh_token:*' — must show entry after login.

STEP 1.6 Next.js 15 Frontend — App Router, i18n (EN + বাংলা), Design System

① SETUP BEFORE THE PROMPT

- apps/web from Step 1.1 must exist.

- Install: pnpm --filter web add next-intl @next/font tailwindcss-animate class-variance-authority clsx

- Install shadcn/ui: cd apps/web && npx shadcn@latest init (choose New York style, slate colour)

- Install: pnpm --filter web add zustand @tanstack/react-query axios

② THE EXACT COPILOT PROMPT

Set up the complete Next.js 15 frontend for PRISM Commerce V4.0 in apps/web/src/.

Requirements:

1. next.config.ts:

- withNextIntl() wrapper

- Partial Pre-Rendering (PPR) enabled experimentally

- Image domains: localhost, prism.com.bd, cloudflare R2 bucket URL

- Bundle analyser setup (conditional on ANALYZE=true)

2. Internationalization with next-intl:

- Supported locales: ['en', 'bn'] — 'bn' is default

- routing.ts: defineRouting({ locales, defaultLocale: 'bn', pathnames })

- middleware.ts: createMiddleware(routing) matching /((?!api|_next|.*\..*).*)

- messages/en.json: All UI strings in English (navigation, auth, common errors, dashboard labels)

- messages/bn.json: Same keys in Bengali (বাংলা) — include proper Bangla translations for all keys

3. Design system (packages/ui/src/):

- design-tokens.ts: PRISM colour palette (brand blue, success green, warning amber, error red, neutrals), typography scale, spacing scale

- fonts.ts: Hind Siliguri (Google Fonts) for Bengali locale, Inter for English locale — conditional loading based on params.locale

- PRISMProvider.tsx: Wraps app with ThemeProvider, QueryClientProvider, NextIntlClientProvider

4. Root layout (apps/web/src/app/[locale]/layout.tsx):

- Load correct font family based on locale

- Wrap with PRISMProvider

- Add Viewport metadata for mobile-first (width=device-width, initial-scale=1)

- Open Graph meta tags for PRISM Commerce

5. Navbar component (packages/ui/src/components/Navbar.tsx):

- PRISM logo (left)

- Search bar with Bangla placeholder (centre)

- Icons: notification bell with badge, cart with count, locale switcher (EN|বাংলা), user avatar dropdown

- Mobile: hamburger menu collapses to bottom navigation

- Bottom navigation (mobile only): Home, Search, Videos, Cart, Profile tabs

6. Zustand stores:

- useCartStore: items[], addItem, removeItem, updateQuantity, clearCart, total (persisted to localStorage)

- useAuthStore: user, tokens, setUser, setTokens, logout (persisted to sessionStorage)

- useLocaleStore: locale, setLocale

7. React Query setup:

- queryClient.ts with retry: 1, staleTime: 60s, refetchOnWindowFocus: false

- api.ts: Axios instance with base URL from env, request interceptor (attach Bearer token), response interceptor (401 → logout + redirect to /[locale]/auth/login)

8. Basic pages structure (create shell pages, content in later steps):

- /[locale]/ — Buyer homepage shell

- /[locale]/auth/login — Login page

- /[locale]/auth/register — Register page

- /[locale]/dashboard/ — Vendor dashboard shell (protected)

- /[locale]/admin/ — Admin shell (protected, SUPER_ADMIN only)

- not-found.tsx — 404 page in Bengali + English

9. middleware.ts must:

- Handle locale routing

- Redirect unauthenticated users from /dashboard and /admin to /auth/login

- Redirect authenticated users away from /auth/* to /dashboard or /

Use Hind Siliguri for all Bengali text. All UI strings must come from next-intl useTranslations, never hardcoded.

③ CHECKING / MANUAL TESTING

- Open http://localhost:3000 — must redirect to http://localhost:3000/bn/ (Bengali is default)

- Open http://localhost:3000/en/ — must show English UI strings.

- Open http://localhost:3000/bn/ — must show Bengali (বাংলা) UI strings.

- Inspect Navbar — locale switcher must switch between EN and বাংলা without page reload.

- Open http://localhost:3000/bn/dashboard — must redirect to /bn/auth/login (not authenticated).

- Verify Hind Siliguri font loads for /bn/ routes (check Network tab in DevTools, look for Hind+Siliguri).

- Run: pnpm --filter web build — must complete with zero errors.

STEP 1.7 Payment Gateway Integration — bKash, Nagad, SSLCommerz, Bangla QR, Rocket

① SETUP BEFORE THE PROMPT

- NestJS app from Step 1.4 must be running. Auth from Step 1.5 must work.

- Create test/sandbox accounts at: bKash PGW, Nagad PGW (use test credentials), SSLCommerz sandbox.

- Install: pnpm --filter api add axios crypto-js

- Add all gateway credentials to .env.development with sandbox values.

② THE EXACT COPILOT PROMPT

Build the complete PaymentModule for PRISM Commerce V4.0 in apps/api/src/payment/.

Create a unified payment abstraction over 5 gateways:

1. payment.interface.ts:

- IPaymentGateway: { initiate(order: InitiatePaymentDto): Promise<PaymentInitiateResult>; verify(payload: any): Promise<PaymentVerifyResult>; refund(transactionId: string, amount: number): Promise<RefundResult> }

2. Gateway implementations:

bKash (src/payment/gateways/bkash.gateway.ts):

- Token management: POST /tokenized/checkout/token/grant → cache in Redis 1h

- Create payment: POST /tokenized/checkout/create with trxID, amount, currency BDT, intent 'sale'

- Execute payment: POST /tokenized/checkout/execute (after bKash callback)

- Query payment: GET /tokenized/checkout/payment/status

- Refund: POST /tokenized/checkout/payment/refund

- Error codes map: 2062(already cancelled), 2023(refund failed) etc.

Nagad (src/payment/gateways/nagad.gateway.ts):

- Sensitive data encryption: RSA public key encrypt + merchant private key sign

- Create payment: POST /api/dfs/check-out/initialize (with datetime, challenge, signature)

- Complete payment: POST /api/dfs/check-out/complete

- Payment verification via callback

SSLCommerz (src/payment/gateways/sslcommerz.gateway.ts):

- Initiate: POST /gwprocess/v4/api.php with store_id, store_passwd, product info, customer info

- Validate: POST /validator/api/validationserverAPI.php with val_id

- IPN (Instant Payment Notification) webhook handler

- Hash validation: MD5 of store_passwd + amount + currency + tran_id

Bangla QR (src/payment/gateways/bangla-qr.gateway.ts):

- Generate QR: POST /bangla-qr/generate (amount, merchant_id, reference)

- Store QR data in bangla_qr_codes table

- Verify payment callback from Bangladesh Bank

- Works for both POS (static QR) and online checkout (dynamic QR)

Rocket/DBBL (src/payment/gateways/rocket.gateway.ts):

- Standard Dutch-Bangla MFS payment flow

- Initiate + verify + refund

3. payment.service.ts:

- initiatePayment(orderId, method, amount): Route to correct gateway, create payment record

- handleWebhook(gateway, payload, signature): Verify signature server-side, update order status, trigger escrow

- verifySignature(gateway, payload, signature): Cryptographic verification for each gateway

- processRefund(orderId, amount): Route to correct gateway refund method

4. Webhook controller (src/payment/payment.controller.ts):

- POST /api/payments/webhook/bkash — verify bKash callback IP (whitelist: 103.129.142.0/24)

- POST /api/payments/webhook/nagad — verify Nagad signature

- POST /api/payments/webhook/sslcommerz — verify SSLCommerz hash

- POST /api/payments/webhook/bangla-qr — verify Bangladesh Bank signature

- POST /api/payments/webhook/rocket — verify Rocket callback

- All webhooks: MUST verify server-side. Never trust frontend payment confirmation.

- On success: emit PaymentSuccessEvent → triggers EscrowModule

5. CQRS integration:

- InitiatePaymentCommand → PaymentInitiatedEvent → appended to event_store

- PaymentSuccessEvent → triggers CreateEscrowCommand

- PaymentFailedEvent → triggers OrderCancellationCommand

6. Security:

- Webhook endpoints exempt from JwtAuthGuard but verified by gateway signature

- Rate limit: 100/min per IP on webhook endpoints

- Log all payment attempts (audit_log)

- Never log full payment credentials

Include unit tests for signature verification and gateway routing.

Include integration test stubs for each gateway sandbox.

③ CHECKING / MANUAL TESTING

- Run: pnpm --filter api test payment — all unit tests must pass.

- Test bKash sandbox: POST /api/payments/initiate with method:BKASH — must return redirect URL.

- Test SSLCommerz sandbox: must return GatewayPageURL to redirect buyer.

- Test webhook endpoint with wrong signature — must return 400 Bad Request.

- Test webhook endpoint with correct SSLCommerz hash — must return 200 and update order status.

- Check audit_log table in Prisma Studio — payment initiation must create an entry.

- Check event_store table — PaymentInitiatedEvent must be appended.

STEP 1.8 Escrow System — Double-Entry Ledger + CQRS Saga

① SETUP BEFORE THE PROMPT

- PaymentModule from Step 1.7 must be working.

- Install: pnpm --filter api add @nestjs/cqrs (already done) — no new installs needed.

② THE EXACT COPILOT PROMPT

Build the complete EscrowModule for PRISM Commerce V4.0 in apps/api/src/escrow/.

Requirements (this is a regulatory requirement under Bangladesh Digital Commerce Guidelines):

1. escrow.service.ts methods:

- holdFunds(orderId, buyerId, vendorId, amount): Create EscrowTransaction with status HELD.

Record both sides of double-entry ledger: debit buyer wallet (or payment gateway), credit escrow_balance.

- releaseFunds(orderId): Change status to RELEASED. Credit vendor wallet.

Debit escrow_balance. Schedule VendorDisbursement job.

- disputeFunds(orderId, reason): Change status to DISPUTED. Freeze funds. Notify admin + vendor + buyer.

- refundBuyer(orderId, amount): Change status to REFUNDED. Credit buyer wallet. Debit escrow_balance.

- getEscrowStatus(orderId): Return EscrowTransaction with full audit trail.

- autoRelease(): BullMQ CRON job runs every hour. Finds escrows HELD > 48h with DELIVERED status. Auto-releases.

2. CQRS Commands and Events:

- HoldEscrowCommand → EscrowHeldEvent

- ReleaseEscrowCommand → EscrowReleasedEvent (triggers VendorDisbursementJob)

- DisputeEscrowCommand → EscrowDisputedEvent (triggers admin notification)

- RefundBuyerCommand → EscrowRefundedEvent (triggers buyer notification)

All events appended to event_store.

3. Order Saga integration (src/order/sagas/order.saga.ts):

Step 1: ValidateInventoryCommand

Step 2: ReserveInventoryCommand

Step 3: InitiatePaymentCommand

Step 4: HoldEscrowCommand ← after payment success

Step 5: NotifyVendorCommand

Compensating actions (on failure):

- Step 2 fail: ReleaseInventoryCommand

- Step 3 fail: ReleaseInventoryCommand

- Step 4 fail: RefundPaymentCommand + ReleaseInventoryCommand

Implement using @nestjs/cqrs Saga with ofType operator.

4. escrow.controller.ts (all under /api/escrow, Finance Admin + Super Admin roles):

- GET /api/escrow/:orderId — get escrow status

- POST /api/escrow/:orderId/release — manual release (Finance Admin)

- POST /api/escrow/:orderId/dispute — create dispute

- POST /api/escrow/:orderId/refund — refund buyer

- GET /api/escrow/pending — list all HELD escrows (for Finance Admin dashboard)

- GET /api/escrow/stats — total held amount, avg hold time, dispute rate

5. VendorDisbursement job:

- After escrow release: Calculate net amount (GMV - commission)

- Create VendorDisbursement record with status PENDING

- BullMQ job: process disbursement via bKash/Nagad to vendor's registered MFS number

- Update status to COMPLETED or FAILED

- WhatsApp notification to vendor on completion

6. Double-entry ledger rules:

- escrow_transactions.amount = buyer payment (gross)

- commission_records.commission_amount deducted from gross

- vendor receives: gross - commission_amount - any PRISM Protect pool contribution (0.5%)

- All amounts in BDT with Decimal precision (never floating point arithmetic)

7. Include comprehensive unit tests covering all status transitions and edge cases.

③ CHECKING / MANUAL TESTING

- POST /api/orders (place test order) → check escrow_transactions table shows HELD status.

- POST /api/escrow/:orderId/release → check escrow status changes to RELEASED.

- Check vendor_disbursements table — must show PENDING entry after release.

- Check wallet_transactions table — must show CREDIT entry for vendor.

- POST /api/escrow/:orderId/dispute → status must become DISPUTED; funds must stay frozen.

- Wait for auto-release CRON (or trigger manually) — check HELD > 48h orders get auto-released.

- Check event_store — all escrow events (HELD, RELEASED, DISPUTED) must be appended with correct version.

STEP 1.9 CI/CD Pipeline — GitHub Actions + Docker Build + Auto-Deploy

① SETUP BEFORE THE PROMPT

- GitHub repository must be set up. All previous steps committed and pushed.

- If using a VPS: have SSH key and server IP ready. Otherwise: configure Render.com or Railway for deploy.

- Create repository secrets: DATABASE_URL, REDIS_URL, JWT_SECRET, and all payment credentials.

② THE EXACT COPILOT PROMPT

Create the complete GitHub Actions CI/CD pipeline for PRISM Commerce V4.0 in .github/workflows/.

Create 3 workflow files:

1. .github/workflows/ci.yml (runs on every PR and push to main/develop):

Jobs (run in parallel where possible):

- lint: Run pnpm lint across all workspaces. Fail on any error.

- typecheck: Run pnpm typecheck across all workspaces.

- test-api: Run NestJS unit tests (pnpm --filter api test). Upload coverage to Codecov.

- test-web: Run Next.js unit tests if any (pnpm --filter web test).

- build: Run pnpm build (depends on lint + typecheck passing). Upload build artifacts.

- security-scan: Run npm audit --audit-level=high on all workspaces. Fail on high/critical vulns.

Matrix strategy: test on Node.js 20.x and 22.x

Caching: pnpm store cache keyed by pnpm-lock.yaml hash

2. .github/workflows/deploy-staging.yml (runs on push to develop branch, after CI passes):

- Build Docker image for apps/api and apps/web

- Push to GitHub Container Registry (ghcr.io)

- SSH to staging VPS and run: docker compose pull && docker compose up -d

- Health check: curl https://staging-api.prism.com.bd/api/health (retry 5 times)

- On failure: send Slack/Discord webhook notification (use repository secret DISCORD_WEBHOOK)

3. .github/workflows/deploy-production.yml (manual trigger only — workflow_dispatch):

- Requires approval from 2 reviewers (environment: production)

- Run full test suite

- Build production Docker images (optimized multi-stage builds)

- Push to GHCR

- Deploy with zero-downtime: start new containers → health check → stop old containers

- Create GitHub Release with changelog

4. Docker multi-stage builds:

apps/api/Dockerfile:

Stage 1 (builder): node:20-alpine, copy source, pnpm install --frozen-lockfile, pnpm build

Stage 2 (runner): node:20-alpine, copy built dist + node_modules (production only),

non-root user, expose 3001, CMD node dist/main

apps/web/Dockerfile:

Stage 1 (deps): node:20-alpine, pnpm install --frozen-lockfile

Stage 2 (builder): NEXT_TELEMETRY_DISABLED=1, pnpm build

Stage 3 (runner): node:20-alpine standalone output, non-root user, expose 3000

5. infra/docker/docker-compose.production.yml:

Override production settings: no build (use images from GHCR),

resource limits (api: 1 CPU, 1GB RAM), log rotation,

Cloudflare tunnel or reverse proxy config

6. infra/scripts/deploy.sh:

Deployment script with: pull latest images, run database migrations (prisma migrate deploy),

rolling restart, health check verification, rollback on failure

③ CHECKING / MANUAL TESTING

- Push a commit to a PR — CI workflow must trigger automatically.

- All CI jobs (lint, typecheck, test-api, build) must pass with green checkmarks.

- Check GitHub Actions tab — must show completed workflow run.

- Merge to develop — staging deploy workflow must trigger.

- Docker images must appear in GitHub Container Registry (ghcr.io/[username]/prism-api:latest).

- Run docker build -f apps/api/Dockerfile . on local machine — must succeed under 3 minutes.

- Verify final API image size is under 200MB (multi-stage build eliminates dev dependencies).

PHASE 2 — REVENUE + TRUST Months 4–5 ¦ Goal: Subscription billing live · PRISM Verified · PRISM Protect · First paying vendor

STEP 2.1 Subscription Billing Engine — 5-Tier SaaS Model

① SETUP BEFORE THE PROMPT

- All Phase 1 steps must be complete and passing their checks.

- Install: pnpm --filter api add stripe (or use bKash recurring if Stripe not available in BD)

② THE EXACT COPILOT PROMPT

Build the complete SubscriptionModule for PRISM Commerce V4.0 in apps/api/src/subscription/.

5 tiers with features and pricing:

- FREE: ৳0/mo — 5 products, 3 AI queries/day, no live commerce, no API access

- STARTER: ৳500/mo — 100 products, 20 AI/day, 2 live streams/mo, WhatsApp alerts

- GROWTH: ৳1500/mo — 1000 products, unlimited AI, unlimited live, priority support

- SCALE: ৳3000/mo — unlimited products, all AI, API access, brand store, reduced commission (3% vs 5%)

- ENTERPRISE: ৳5000/mo — all features, custom commission, dedicated support, white-label option

Build:

1. SubscriptionService:

- createSubscription(vendorId, tier): Create SubscriptionBilling, set next_billing_date

- processMonthlyBilling(): BullMQ CRON on 1st of each month — deduct from vendor wallet or charge via bKash

- upgradeTier(vendorId, newTier): Prorate remaining days, update tier immediately

- downgradeTier(vendorId, newTier): Effective on next billing date

- cancelSubscription(vendorId): Mark for cancellation on period end

- checkFeatureAccess(vendorId, feature): Returns boolean based on tier. Used as guard.

2. SubscriptionGuard: @Injectable() CanActivate — checks vendor tier against required tier from @RequiresTier() decorator

3. Commission rates per tier:

- FREE: 7%, STARTER: 5%, GROWTH: 4%, SCALE: 3%, ENTERPRISE: negotiable

4. Subscription controller: CRUD endpoints + upgrade/downgrade flow

5. Frontend: Vendor pricing page (/[locale]/pricing) showing tier comparison table with Bengali pricing (৳)

6. Billing failure handling: grace period 3 days → downgrade to FREE → WhatsApp notification

7. Annual discount: 2 months free for yearly billing (10 months price for 12 months)

③ CHECKING / MANUAL TESTING

- POST /api/subscriptions (create FREE tier) — must create subscription with correct next_billing_date.

- Test upgrade: STARTER → GROWTH — must prorate correctly and update commission rate.

- Test billing CRON — must create commission_records entries.

- Test @RequiresTier('GROWTH') guard — FREE vendor must receive 403 Forbidden.

- Open /bn/pricing — must show all 5 tiers with ৳ pricing in Bengali.

STEP 2.2 PRISM Verified Program — 3-Tier KYC + Document Upload

① SETUP BEFORE THE PROMPT

- ComplianceModule must exist (created in Phase 1 app bootstrap). S3-compatible storage must be configured (MinIO locally or Cloudflare R2).

② THE EXACT COPILOT PROMPT

Build the KYC and PRISM Verified system for PRISM Commerce V4.0.

1. ComplianceModule (apps/api/src/compliance/):

- Document upload endpoint: POST /api/verification/documents/upload

- Accept: NID scan (JPG/PNG < 5MB), Trade License (PDF < 10MB), TIN certificate (PDF), Brand auth letter (PDF)

- Store in S3-compatible storage with path: compliance/{vendorId}/{documentType}/{timestamp}

- Virus scan placeholder (log warning if scan service not configured)

- Create ComplianceDocument record with status PENDING

- Verification submission: POST /api/verification/submit

- 3 tiers: BASIC (NID only), BUSINESS (NID + Trade License + TIN), PREMIUM (Business + brand auth + bank account)

- Validate all required documents are uploaded before submitting

- Create VerificationLevel with status PENDING

- BullMQ job: notify admin team

- Admin review endpoints (SUPER_ADMIN + SUPPORT):

- GET /api/verification/queue — pending verifications with document links

- PATCH /api/verification/:vendorId/approve — set status APPROVED, set level, send WhatsApp congratulations

- PATCH /api/verification/:vendorId/reject — set status REJECTED with reason, notify vendor

2. Frontend components:

- VendorVerificationWizard: Step-by-step document upload UI

Step 1: Choose tier (BASIC/BUSINESS/PREMIUM)

Step 2: Upload required documents (drag and drop, preview, progress bar)

Step 3: Review and submit

Step 4: Pending screen with expected timeline (3-5 business days)

- VerificationBadge component: shows PRISM Verified badge with tier icon on vendor store pages

3. Verification badge display:

- BASIC: ✓ Verified (blue badge)

- BUSINESS: ✓ PRISM Business (gold badge)

- PREMIUM: ✓ PRISM Premium + Brand Store access (platinum badge)

4. Automatic benefits unlocked on approval:

- BASIC → PRISM Protect eligible

- BUSINESS → priority search placement

- PREMIUM → Brand Store creation, homepage feature slot, reduced commission

③ CHECKING / MANUAL TESTING

- POST /api/verification/documents/upload with a PDF file — must return S3 URL.

- POST /api/verification/submit — must create VerificationLevel with PENDING status.

- GET /api/verification/queue (as admin) — must show pending verifications.

- PATCH /api/verification/:vendorId/approve — must update status and trigger WhatsApp job.

- Check vendor store page — must show PRISM Verified badge after approval.

STEP 2.3 PRISM Protect — Buyer Protection Guarantee + Dispute Resolution

① SETUP BEFORE THE PROMPT

- EscrowModule from Step 1.8 and VerificationModule from Step 2.2 must be complete.

② THE EXACT COPILOT PROMPT

Build the PRISM Protect buyer protection system for PRISM Commerce V4.0.

Buyer guarantees (from project spec):

1. Product doesn't match description → Full refund

2. Product not delivered within SLA → Full refund

3. 7-day return window on eligible products

4. Prepaid return shipping (PRISM 50% + Vendor 50%)

5. Dispute resolution SLA: Acknowledge < 24h, Resolve < 72h

6. Fund source: 0.5% of each transaction → protection pool

Build:

1. BuyerProtectionService:

- fileClaim(buyerId, orderId, reason, evidenceFiles): Create BuyerProtectionClaim, upload evidence to S3

- acknowledgeClaim(claimId): Support sets status INVESTIGATING. Must happen within 24h of filing.

- resolveClaim(claimId, resolution, refundAmount?):

- RESOLVED_REFUND: trigger EscrowModule.refundBuyer()

- RESOLVED_VENDOR: release escrow to vendor

- Update claim with resolution notes

- getActiveClaims(): Support dashboard — all open claims sorted by urgency

- getSLAStatus(): Check all claims for SLA breach (24h acknowledge, 72h resolve)

2. SLA enforcement CRON (runs every 30 minutes):

- Find claims not acknowledged > 24h → escalate to SUPER_ADMIN + Slack alert

- Find claims not resolved > 72h → escalate to SUPER_ADMIN, offer auto-refund

3. Protection pool accounting:

- On each order payment: 0.5% → credit internal protection_pool account

- On refund: debit protection_pool

- Monthly report for Finance Admin

4. Frontend:

- Buyer: File claim button on order detail page (visible for 7 days after delivery)

- Claim form: reason dropdown (not as described / not delivered / damaged / wrong item), evidence upload (photos/video)

- Claim tracking page: status timeline with timestamps

- Support dashboard: claim queue with SLA countdown timers

5. PRISM Protect eligibility check:

- Only BUSINESS/PREMIUM verified vendors are eligible

- Only orders with HELD escrow are eligible

- Only orders delivered via registered 3PL are eligible

③ CHECKING / MANUAL TESTING

- POST /api/protect/claim — must create BuyerProtectionClaim with OPEN status.

- GET /api/protect/claims (as support) — must show all open claims with SLA countdowns.

- PATCH /api/protect/claims/:id/resolve with RESOLVED_REFUND — must trigger buyer refund via escrow.

- Check protection pool accounting in wallet_transactions.

- Test SLA CRON: set a claim's created_at to 25h ago — must trigger escalation.

STEP 2.4 Product Catalog — Full CRUD, Variants, Schema.org SEO, Meilisearch

① SETUP BEFORE THE PROMPT

- Meilisearch must be running (Step 1.2 Docker Compose). pgvector extension must be active.

- Install: pnpm --filter api add meilisearch

② THE EXACT COPILOT PROMPT

Build the complete ProductModule for PRISM Commerce V4.0 in apps/api/src/product/.

1. ProductService CQRS:

- CreateProductCommand → ProductCreatedEvent

- Validate vendor subscription (FREE: max 5 products)

- Generate slug from name_en (unique, auto-increment if taken)

- Auto-generate Schema.org JSON-LD: Product type with name, description, image, price, availability, seller

- Queue: GenerateEmbeddingJob (BullMQ) → embed description with MiniLM → store in product.embedding

- Queue: IndexProductInMeilisearch (BullMQ) → index product data

- UpdateProductCommand → ProductUpdatedEvent (re-index + re-embed)

- DeleteProductCommand → ProductDeletedEvent (soft delete, remove from Meilisearch index)

2. Search service (src/search/search.service.ts):

- Meilisearch index config: searchableAttributes [name_en, name_bn, description_en, description_bn, category], filterableAttributes [category_id, vendor_id, price, is_active, verification_level], sortableAttributes [price, created_at, view_count]

- semanticSearch(query, locale): embed query with MiniLM → pgvector cosine similarity → top 20 results

- lexicalSearch(query, filters, sort, page): Meilisearch query with typo tolerance

- hybridSearch(query): Run both → reciprocal rank fusion (RRF) → return merged top 20

- RRF formula: score = Σ 1/(k + rank_i) where k=60

3. ProductController endpoints:

- GET /api/products — list with pagination, filters (category, price range, vendor, verification_level), sort

- GET /api/products/:slug — product detail with Schema.org JSON-LD in <head>

- GET /api/products/search?q=&locale= — hybrid search (Meilisearch + semantic)

- POST /api/products — create (Vendor role)

- PATCH /api/products/:id — update own product (Vendor role)

- DELETE /api/products/:id — soft delete own product (Vendor role)

- GET /api/products/vendor/:vendorId — vendor's own products

- POST /api/products/:id/variants — add variant (Vendor role)

- PATCH /api/products/:id/variants/:variantId — update variant

4. Frontend product pages:

- /[locale]/products/[slug]: Product detail page with:

- Image gallery with zoom

- Variant selector (size, color)

- Add to cart (Zustand)

- Add to wishlist

- Vendor info card with PRISM Verified badge

- Review section

- Related products (based on category)

- Schema.org JSON-LD injected in <head> for Google Shopping

5. Vendor product management:

- /[locale]/dashboard/products: Table with search, filters, bulk actions

- /[locale]/dashboard/products/new: Multi-step product creation form (Bangla + English fields)

- /[locale]/dashboard/products/[id]/edit: Edit form with image management

All product names and descriptions must support both Bengali and English (name_en, name_bn, description_en, description_bn). Show based on user's locale preference.

③ CHECKING / MANUAL TESTING

- POST /api/products (as vendor) — must create product and trigger embedding + Meilisearch jobs.

- GET /api/products/search?q=শাড়ি (Bengali query) — must return relevant saree products via hybrid search.

- GET /api/products/:slug — must include Schema.org JSON-LD in response.

- Check Meilisearch dashboard (http://localhost:7700) — products index must contain created products.

- Test FREE tier vendor: try to create 6th product — must return 403 with tier upgrade message.

- Check product.embedding in Prisma Studio — must contain a 384-dimension vector after creation.

PHASE 3 — AI + GENAI CORE Months 6–8 ¦ Goal: GBR ONNX running · All 15 AI modules live · Sahayak agentic mode working

STEP 3.1 GBR ONNX Model — Training, Export, and Inference Service

① SETUP BEFORE THE PROMPT

- Python 3.11+, scikit-learn, skl2onnx, onnxruntime must be installed locally.

- Festival calendar must be seeded in the database.

- Install: pnpm --filter api add onnxruntime-node

② THE EXACT COPILOT PROMPT

Build the GBR ONNX AI forecasting system for PRISM Commerce V4.0.

PART A — Python training script (infra/scripts/train_gbr.py):

1. Data preparation:

- Load training data from CSV (synthetic BD retail dataset)

- 13 features per sample: quantity_7d, quantity_14d, quantity_30d, rolling_mean_7d, rolling_std_7d,

trend_slope, day_of_week(0-6), is_festival_week(0/1), days_to_next_festival(0-365),

festival_type_eid(0/1), festival_type_puja(0/1), festival_type_pohela(0/1),

temperature_avg(-5 to 45), precipitation_mm(0-200), category_velocity_score(0-1)

- Target: units_sold_next_7d

2. Model training:

from sklearn.ensemble import GradientBoostingRegressor

model = GradientBoostingRegressor(n_estimators=200, max_depth=5, learning_rate=0.05,

subsample=0.8, random_state=42)

model.fit(X_train, y_train)

3. ONNX export:

from skl2onnx import convert_sklearn

from skl2onnx.common.data_types import FloatTensorType

onnx_model = convert_sklearn(model, 'gbr_forecast', [('input', FloatTensorType([None, 15]))])

with open('apps/api/src/ai/models/gbr_forecast.onnx', 'wb') as f:

f.write(onnx_model.SerializeToString())

4. Validation: assert inference time < 80ms on the ONNX model

PART B — NestJS inference service (apps/api/src/ai/forecast/):

1. OnnxInferenceService:

- Load model on module init: InferenceSession.create('./models/gbr_forecast.onnx')

- predict(features: Float32Array): Promise<ForecastOutput>

- Must run in < 80ms (measure and log)

- Cache result in Redis: key forecast:{productId}:{date} TTL 24h

2. ForecastService (Module 01):

- buildFeatureVector(productId):

- Query order_items for quantity_7d, quantity_14d, quantity_30d

- Calculate rolling_mean_7d, rolling_std_7d, trend_slope via SQL window functions

- Get day_of_week from current date

- Query festival_calendar for is_festival_week, days_to_next_festival, festival_type

- Query weather_cache for temperature_avg, precipitation_mm

- Query category_velocity for category_velocity_score

- getForecast(productId): check Redis cache → build features → ONNX inference → save to ai_forecasts → return

- Response: { forecast_7d, forecast_14d, forecast_30d, confidence, feature_importance, model_version, data_quality_score }

3. ReorderService (Module 02):

- calculateROP(productId):

ROP = (avg_daily_demand × lead_time) + safety_stock

Safety stock = 1.65 × std_dev × sqrt(lead_time) × festival_multiplier × weather_multiplier

- Lead time: average of last 10 actual delivery times for vendor from logistics module

4. VelocityService (Module 03):

- rankVelocity(vendorId): exponential smoothing on 7-day rolling sales rate

- Classify each product: accelerating | stable | decelerating

- Cache 1h Redis

5. OpportunityEngine (Module 14):

- BullMQ CRON every 15 minutes

- For each vendor's active products:

- STOCKOUT_RISK: forecast_7d > current_inventory → create CRITICAL alert

- EXCESS_INVENTORY: days_of_stock > 45 → create MEDIUM alert

- RISING_DEMAND: velocity trend accelerating > 20% → create HIGH alert

- PRICE_OPPORTUNITY: category velocity high + product price below category avg → create LOW alert

- Create OpportunityAlert records, notify vendor via WhatsApp for CRITICAL

6. WhatIfService (Module 11):

- whatIf(productId, modifiedFeatures): Get real feature vector, apply modifications, run ONNX, compare

Include unit tests for feature vector building and ONNX inference.

③ CHECKING / MANUAL TESTING

- Run Python script: python infra/scripts/train_gbr.py — must produce gbr_forecast.onnx < 200KB.

- GET /api/ai/forecast/:productId — must return forecast in < 200ms (including Redis cache miss).

- GET /api/ai/forecast/:productId (second call) — must return in < 10ms (Redis cache hit).

- GET /api/ai/reorder/:productId — must return ROP with festival_multiplier applied if within 14 days.

- GET /api/ai/velocity (as vendor) — must return products ranked with trend classification.

- GET /api/ai/opportunities/:vendorId — must return alerts with severity and recommendation.

- POST /api/ai/what-if — must return both original and modified forecast with delta.

- Check ai_forecasts table — must store forecast with feature_importance JSON.

STEP 3.2 Sahayak V2 — Agentic GenAI Assistant with Function Calling (9 Tools)

① SETUP BEFORE THE PROMPT

- Ollama must be running (Step 1.2). Pull model: docker exec prism-ollama ollama pull llama3.2

- All AI modules from Step 3.1 must be working. Product, Order APIs must be operational.

- Install: pnpm --filter api add @langchain/core @langchain/ollama (or use Ollama API directly)

② THE EXACT COPILOT PROMPT

Build Sahayak V2 — the agentic GenAI assistant for PRISM Commerce V4.0 in apps/api/src/ai/sahayak/.

Core requirements:

- LLM: Ollama Llama 3.2 (primary), OpenAI GPT-4o (fallback for Pro+ vendors)

- Languages: Auto-detect Bengali vs English from user input. Respond in same language.

- Mode: Agentic — can execute actions via function calling (not just advise)

- Context: RAG via pgvector — product catalog, order history, vendor's own data

1. System Prompt (store in sahayak.prompts.ts):

English version:

"You are Sahayak, PRISM Commerce's AI assistant for Bangladeshi merchants. You help vendors manage inventory,

analyze sales, and grow their business. You speak Bengali and English. When a user asks you to take an action

(like creating a coupon or checking stock), USE the available tools to do it — don't just describe what they

should do. Always be specific and data-driven. Reference the vendor's actual data when possible."

Bengali version (সাহায্যকারী): Full Bengali system prompt for বাংলা users.

2. Available tools (9 function calls):

- search_products(query, filters?): Search vendor's own products or entire catalog

- get_forecast(product_id): Get GBR forecast for a product

- create_coupon(product_id, discount_pct, valid_days): Create and activate a coupon

- add_to_cart(product_id, quantity, variant_id?): Add item to buyer's cart (buyer-facing)

- apply_coupon(coupon_code): Apply coupon to current cart

- get_order_status(order_id): Get current order status and tracking info

- set_discount(product_id, discount_pct): Set a temporary discount on a product

- get_analytics(period: '7d'|'30d'|'90d'): Get vendor's sales analytics summary

- go_live(title, scheduled_time?): Start or schedule a live commerce session

3. RAG context retrieval (before each LLM call):

- Embed user message with MiniLM → pgvector cosine search on products + recent orders

- Retrieve top 5 most relevant items → inject into system context

- Include vendor's subscription tier and current metrics

4. SahayakService.chat(userId, userRole, message, conversationId?):

- Load or create SahayakConversation

- Retrieve RAG context

- Build messages array: [system, ...history, {role:user, content:message}]

- Call Ollama with tools definition

- If tool_call in response: execute tool → append result → call LLM again (max 3 tool call iterations)

- Save conversation to DB

- Return: { response, tool_calls_made, tokens_used, conversation_id }

5. Rate limiting by subscription tier:

- FREE: 3 calls/day (Redis counter key: sahayak:{userId}:{date})

- STARTER: 20 calls/day

- GROWTH+: unlimited

- Return 429 with upgrade prompt when limit exceeded

6. SahayakController:

- POST /api/ai/sahayak/chat — main chat endpoint (Vendor + Buyer roles)

- GET /api/ai/sahayak/conversations — user's conversation history

- DELETE /api/ai/sahayak/conversations/:id — clear conversation

7. Frontend Sahayak widget:

- Floating chat button (bottom right) on vendor dashboard and buyer homepage

- Chat interface with message history, typing indicator, tool call indicators ('Checking your forecast...')

- Voice input: Web Speech API for Bengali voice commands → transcribe → send as message

- Support both Bengali and English input in same conversation

Include comprehensive tests for tool execution and Bengali language detection.

③ CHECKING / MANUAL TESTING

- POST /api/ai/sahayak/chat with message: 'আমার কম বিক্রির পণ্যে কুপন বানাও' (Create coupons for slow products)

- Response must: detect Bengali, call get_forecast tool, call create_coupon tool, reply in Bengali.

- POST /api/ai/sahayak/chat with message: 'Show me my sales for the last 30 days'

- Response must: call get_analytics(30d), return English response with actual data.

- Test rate limit: send 4th message as FREE tier vendor — must return 429 with upgrade prompt.

- Test go_live tool: 'Schedule a live stream for tomorrow at 7pm' — must create LiveStream record.

- Check sahayak_conversations table — must store messages, tool_calls, and tokens_used.

- Test voice input in browser — must transcribe Bengali speech correctly via Web Speech API.

STEP 3.3 Remaining AI Modules — Coupon Optimizer, Anomaly Detector, VPS, WhatsApp, Weather, Festival

① SETUP BEFORE THE PROMPT

- GBR ONNX (Step 3.1) and Sahayak (Step 3.2) must be working.

- Sign up for OpenWeatherMap free API (1000 calls/day). Add key to .env.

② THE EXACT COPILOT PROMPT

Build the remaining AI modules for PRISM Commerce V4.0. All in apps/api/src/ai/.

MODULE 04 — Coupon Optimizer (coupon-optimizer/):

- POST /api/ai/coupon-optimize

- Input: { product_id, target_days_to_clear?, max_discount_pct? }

- Algorithm: Optimal Discount = (Surplus Ratio - 1) / Price Elasticity × festival_urgency_modifier

Surplus Ratio = days_of_stock / target_days_to_clear (default 30)

Price Elasticity: estimated from historical price-change → sales-change correlation

Festival urgency: 1.2x if festival within 7 days (clear before festival rush)

- Output: { recommended_discount_pct, expected_units_moved, expected_revenue, estimated_days_to_clear, coupon_code_suggestion }

- Auto-trigger: if forecast shows days_of_stock > 45 → emit OpportunityAlert + trigger this module

MODULE 05 — Order Anomaly Detector (anomaly/):

- Called as BullMQ job on every order placement (async, non-blocking)

- 6 signals:

1. order_frequency_z: orders per hour from same buyer IP vs. category mean (Z-score)

2. quantity_z: order quantity vs. category average (Z-score)

3. address_mismatch: billing city ≠ shipping city (boolean)

4. payment_method_age: newly added payment method < 24h (boolean)

5. device_fingerprint_score: 0-1 suspicion score from User-Agent + screen + timezone

6. cod_history_score: successful_cod_deliveries / total_cod_orders (buyer's history)

- Composite: weighted sum > 2.5 → flag order

COD orders with cod_history_score < 0.5 → require advance payment OR reject COD option

- Actions: soft-pause order + admin alert + admin dashboard Anomaly queue

MODULE 06 — Vendor Performance Score (vps/):

- GET /api/ai/vps/:vendorId

- 5 components (weighted):

Fulfillment Rate (35%): orders delivered on time / total orders

Avg Rating (25%): mean of verified purchase reviews

Response-to-Ship (15%): avg hours from order confirmed to 3PL pickup

Delivery Accuracy (15%): orders delivered to correct address / total

Dispute Rate (10%): 1 - (disputed orders / total orders)

- Score 0-100 → tier: Platinum(85+), Gold(70-84), Silver(50-69), Watch(<50)

- Benefits: Platinum → homepage promotion + reduced commission 0.5%

- Update: after each delivery + weekly full refresh CRON

MODULE 07 — WhatsApp Business Engine (whatsapp/):

- Meta Cloud API integration via BullMQ queue

- 12 template messages (send in user's preferred_locale: EN or BN):

order_placed, order_shipped, order_delivered, low_stock_alert, stockout_warning,

festival_surge_alert, weather_demand_alert, weekly_forecast_digest, payment_received,

escrow_released, vps_tier_change, academy_new_module

- WhatsappService.sendTemplateMessage(userId, templateName, params):

- Check user's preferred_locale → load correct template (EN or বাংলা)

- POST https://graph.facebook.com/v18.0/{phone_number_id}/messages

- Rate limit: 5 messages/vendor/hour, 50/vendor/day via Redis counter

- Fallback chain: WhatsApp → in-app notification if WhatsApp fails

- WeeklyDigestCRON: Every Monday 9am Bangladesh time → send weekly_forecast_digest to all active vendors

MODULE 10 — Weather Service (weather/):

- OpenWeatherMap API: GET /data/2.5/forecast?q=Dhaka,BD&appid={key}&units=metric

- WeatherService.getWeatherImpact(location):

- Check weather_cache (6h TTL) → fetch if stale → update cache

- Derive: temperature_avg, precipitation_mm, is_monsoon (Jun-Sep), weather_demand_multipliers

- Impact matrix: monsoon → umbrella +80%, outdoor -40%; heatwave → drinks +60%

- Daily CRON at 6am BD time: refresh weather for all major BD cities (Dhaka, Ctg, Sylhet, Rajshahi)

FESTIVAL CALENDAR SEED (src/prisma/seeds/festivals.seed.ts):

- Seed FestivalCalendar with all 8 festivals from spec:

Eid-ul-Fitr, Eid-ul-Adha, Durga Puja, Pohela Boishakh, Ramadan, Victory Day, Valentine's Day, Independence Day

- Include surge_window_days and demand_multiplier JSON per festival

- Script: npx ts-node src/prisma/seeds/festivals.seed.ts

ML FEEDBACK LOOP (Module 09):

- Weekly CRON (Sunday midnight):

- Compare ai_forecasts.forecast_7d vs actual sales (from order_items)

- Calculate forecast_error for each product

- Store in forecast_accuracy table

- If rolling_avg_error > 0.25 for > 30% of products → log retrain alert + send admin notification

MODULE 08 — Cross-Vendor Category Velocity (category-velocity/):

- Hourly CRON: aggregate category_velocity_score from all vendors' order_items by category

- Privacy: minimum 3 vendors per category before publishing score

- Update category_velocity table

- Inject as feature #13 (category_velocity_score) into GBR feature vector

MODULE 15 — Bundle Recommendation Engine (bundle/):

- Weekly CRON: compute co-purchase matrix from order_items

For each pair of products bought in same order → increment co_purchase_count

Normalize by individual product sales volume

- GET /api/ai/bundles/:vendorId → top 5 bundle suggestions with discount 5-15%

- Store in bundle_suggestions table

③ CHECKING / MANUAL TESTING

- POST /api/ai/coupon-optimize with product_id → must return recommended_discount_pct between 5-50%.

- Place a test order with suspicious patterns → check admin dashboard shows flagged order.

- GET /api/ai/vps/:vendorId → must return score with all 5 components.

- Trigger WhatsApp template (if Meta test number configured) → check delivery status.

- Check weather_cache table after daily CRON → must have Dhaka weather data.

- Run festival seed → check festival_calendar table has all 8 festivals.

- Run weekly feedback CRON → check forecast_accuracy table is populated.

- Run hourly category velocity CRON → check category_velocity table updated.

PHASE 4 — COMMERCE + COMMUNICATION Months 9–10 ¦ Goal: WhatsApp live · LiveKit working · Short-form video · TikTok Shop sync

STEP 4.1 WhatsApp Business API Integration — 12 Bengali + English Templates

① SETUP BEFORE THE PROMPT

- Apply for Meta WhatsApp Business API access. Get Phone Number ID and API token.

- Submit all 12 message templates to Meta for approval (submit English + Bengali versions simultaneously).

- Add to .env: WHATSAPP_TOKEN, WHATSAPP_PHONE_NUMBER_ID, WHATSAPP_BUSINESS_ACCOUNT_ID

② THE EXACT COPILOT PROMPT

Complete the WhatsApp Business integration for PRISM Commerce V4.0.

1. All 12 templates (submit to Meta — provide exact template bodies for submission):

order_placed (EN): "Hello {{1}}! Your order #{{2}} for ৳{{3}} has been placed successfully. Track your order at: {{4}}"

order_placed (BN): "হ্যালো {{1}}! আপনার অর্ডার #{{2}} ৳{{3}} সফলভাবে সম্পন্ন হয়েছে। ট্র্যাক করুন: {{4}}"

low_stock_alert (BN): "⚠️ স্টক সতর্কতা: আপনার {{1}} পণ্যে মাত্র {{2}}টি বাকি আছে। আগামী ৭ দিনে {{3}}টি বিক্রি হবে বলে আমরা অনুমান করছি। এখনই অর্ডার করুন।"

(Generate all 12 templates in both EN and BN with proper variable placeholders)

2. WhatsApp webhook handler:

- GET /api/webhooks/whatsapp: Hub verification (return hub.challenge if token matches)

- POST /api/webhooks/whatsapp: Receive incoming messages → queue for processing

- Parse delivery receipts: update notification.delivered status

- Handle read receipts: update notification.read_at

3. BullMQ queue integration:

- Queue: whatsapp-notifications (concurrency: 5, retry: 3 with exponential backoff)

- Each job: { userId, templateName, params, locale }

- Worker: WhatsappWorker → send via Meta API → update notification table

- Failed jobs: fallback to in-app notification

4. Template rendering service:

- renderTemplate(templateName, locale, params): interpolate {{1}}, {{2}} with actual values

- Support EN and BN locale per user's preferred_locale

5. Opt-out handling:

- If user replies STOP → mark user.whatsapp_opt_out = true → skip future WhatsApp sends

- Re-opt-in: user replies START

③ CHECKING / MANUAL TESTING

- GET /api/webhooks/whatsapp?hub.challenge=test&hub.verify_token=[yours] — must return 'test'.

- Trigger low_stock_alert for a test vendor with a phone number — must receive WhatsApp message.

- Check notification table — must show channel: WHATSAPP and delivered: true.

- Test with wrong token — webhook must return 403.

STEP 4.2 LiveKit Live Commerce — Streaming, Shoppable Overlay, Q&A

① SETUP BEFORE THE PROMPT

- Sign up at livekit.io (free cloud or self-host). Get API Key and Secret.

- Install: pnpm --filter api add livekit-server-sdk && pnpm --filter web add @livekit/components-react @livekit/client

- Add to .env: LIVEKIT_API_KEY, LIVEKIT_API_SECRET, LIVEKIT_HOST

② THE EXACT COPILOT PROMPT

Build the Live Commerce system for PRISM Commerce V4.0.

Backend (apps/api/src/live/):

1. LiveService:

- startStream(vendorId, title, featuredProducts):

- Check STARTER+ subscription (FREE vendors can't go live)

- Create LiveStream record with status LIVE

- Generate LiveKit room: POST to LiveKit API, room name = 'prism-{streamId}'

- Generate vendor token: AccessToken with roomName, identity=vendorId, grants.roomCreate=true

- Generate viewer token template: grants.roomJoin=true, canPublish=false

- Return { room_id, vendor_token, stream_id }

- joinStream(streamId, buyerId): Generate viewer token for existing room

- endStream(streamId, vendorId): Update LiveStream status ENDED, record duration, trigger HLS processing

- getStreamProducts(streamId): Return featured products for shoppable overlay

- addStreamProduct(streamId, productId): Add to products_featured (real-time update via WebSocket)

- flashSaleDuringLive(streamId, productId, discountPct, durationSeconds): Time-limited flash sale

2. Real-time events (Socket.io namespace: /live):

- 'viewer-count': emit every 30s to all viewers

- 'product-pinned': vendor pins a product → all viewers see shoppable card

- 'flash-sale': vendor starts flash sale → countdown appears on all viewers

- 'q-and-a': buyer submits question → vendor answers → all see it

- 'emoji-reaction': emoji reactions from buyers (❤️ 🔥 😍 👏)

- 'order-placed-during-live': anonymous 'Someone just bought [product]!' notification

3. LiveKit controller:

- POST /api/live/start — start stream (Vendor)

- POST /api/live/:streamId/join — join as viewer (Buyer)

- POST /api/live/:streamId/end — end stream (Vendor)

- GET /api/live/active — list all currently live streams

- POST /api/live/:streamId/product — pin product during stream (Vendor)

- POST /api/live/:streamId/flash-sale — start live flash sale (Vendor)

Frontend (apps/web/src/app/[locale]/live/):

- /[locale]/live: Browse page showing all LIVE streams (thumbnail, viewer count, vendor name)

- /[locale]/live/[streamId]: Stream watch page:

- LiveKit VideoTrack component (vendor's camera feed)

- Shoppable overlay: right sidebar with pinned products, Add to Cart button

- Flash sale countdown overlay (full-width banner when active)

- Q&A feed below video

- Emoji reactions floating up from bottom

- Live viewer count badge

- /[locale]/dashboard/live: Vendor's live management page:

- 'Go Live' button with title + product selection

- Camera/mic test before going live

- Stream controls: pin product, start flash sale, answer Q&A

- Real-time analytics: viewer count, products clicked, orders placed during stream

③ CHECKING / MANUAL TESTING

- POST /api/live/start — must return vendor_token and room_id from LiveKit.

- POST /api/live/:streamId/join — must return viewer_token.

- Open /[locale]/live/[streamId] in browser — must connect to LiveKit room and show video feed.

- Test shoppable overlay: pin a product in vendor controls — must appear for viewer within 1 second.

- Test flash sale: trigger 60s flash sale — countdown must appear for all viewers.

- Test emoji reactions: send reaction — must animate floating up on all viewer screens.

- End stream: status must update to ENDED in DB and disconnect all viewers.

STEP 4.3 Short-Form Video Commerce — Upload, Processing, Feed Algorithm

① SETUP BEFORE THE PROMPT

- S3-compatible storage must be configured (MinIO locally, Cloudflare R2 for production).

- Install: pnpm --filter api add fluent-ffmpeg aws-sdk && pnpm --filter web add react-player

② THE EXACT COPILOT PROMPT

Build the Short-Form Video commerce system for PRISM Commerce V4.0.

Backend (apps/api/src/video/):

1. VideoService:

- uploadVideo(vendorId, file, taggedProducts, title):

- Validate: max 60 seconds, max 100MB, formats MP4/MOV/WebM

- Upload original to S3: path videos/{vendorId}/{timestamp}/original.mp4

- Queue BullMQ job: ProcessVideoJob

- Create ShortFormVideo record with status 'processing'

- processVideo(videoId): BullMQ worker using fluent-ffmpeg:

- Compress to 720p H.264 for web

- Generate thumbnail at 1 second mark

- Extract duration

- Upload processed video + thumbnail to S3 CDN path

- Update ShortFormVideo record with processed URLs

- getVideoFeed(buyerId, page): Feed ranking algorithm:

- Base pool: all active short-form videos from last 30 days

- Scoring: (0.4 × recency_score) + (0.3 × trending_score) + (0.2 × category_affinity_score) + (0.1 × vendor_vps_score)

- recency_score: decays exponentially (half-life: 24h)

- trending_score: view_count growth rate in last 6h

- category_affinity_score: based on buyer's past order categories

- Exclude already-watched videos (track in Redis set: watched:{buyerId})

- Return 10 videos per page (infinite scroll)

- recordView(videoId, buyerId): Increment view_count, add to watched set

- likeVideo(videoId, buyerId): Increment like_count, track in Redis

- getTrendingVideos(): top 20 by view velocity (last 6h)

2. Controller:

- POST /api/videos/upload — multipart upload (Vendor)

- GET /api/videos/feed — personalized feed (Buyer, cursor-based pagination)

- GET /api/videos/trending — trending videos

- GET /api/videos/:id — single video detail

- POST /api/videos/:id/view — record view

- POST /api/videos/:id/like — toggle like

Frontend:

- Swipeable vertical video feed on buyer homepage (TikTok-style):

- Auto-play on entry into viewport (IntersectionObserver)

- Pause when scrolled out of view

- Mute by default, unmute on tap

- Product cards overlay at bottom: tagged products with price + Add to Cart

- Like button, share button, vendor info

- Vendor video upload in dashboard:

- Camera recording or file upload

- Product tagging (search and select products)

- Preview before publishing

③ CHECKING / MANUAL TESTING

- POST /api/videos/upload (with a test MP4) — must return video ID and processing status.

- Check BullMQ dashboard (or logs) — ProcessVideoJob must complete and generate thumbnail.

- GET /api/videos/feed — must return 10 ranked videos with scoring metadata.

- Watch 5 videos, call feed again — already-watched videos must not reappear.

- Open buyer homepage — swipeable video feed must auto-play on entry into viewport.

- Tap product card on video — must add to cart.

PHASE 5 — LOGISTICS + MOBILE Months 11–12 ¦ Goal: 3PL routing live · COD intelligence working · POS mode · PWA installable

STEP 5.1 3PL Logistics Integration — Pathao, RedX, Paperfly, Steadfast, eCourier

① SETUP BEFORE THE PROMPT

- Register for sandbox/API accounts with: Pathao Courier, RedX, Paperfly, Steadfast, eCourier.

- Add all API keys and base URLs to .env.

② THE EXACT COPILOT PROMPT

Build the 3PL Logistics Intelligence system for PRISM Commerce V4.0 in apps/api/src/logistics/.

1. LogisticsGateway interface:

- createShipment(order: OrderDetails): Promise<ShipmentResult>

- trackShipment(trackingId: string): Promise<TrackingResult>

- cancelShipment(trackingId: string): Promise<void>

- getRates(vendorLocation, buyerLocation, weight): Promise<RateQuote[]>

2. Implement all 5 3PL gateways:

- PathaoGateway: POST /aladdin/api/v1/orders (Pathao API v1)

- RedXGateway: POST /api/v1.0.0/parcel (RedX API)

- PaperFlyGateway: POST /api/bookParcel (Paperfly REST)

- SteadfastGateway: POST /api/v1/create_order (Steadfast API)

- ECourierGateway: POST /merchant/order (eCourier API — Dhaka only)

3. Intelligent Routing Engine (routing.service.ts):

- routeOrder(order, vendorPreference?):

Input: vendor_location, buyer_location, package_weight, urgency(standard/express), vendor_3PL_preference

For each eligible 3PL: fetch rate quote + estimated SLA

Score each 3PL: (0.4 × cost_score) + (0.3 × sla_score) + (0.3 × reliability_score)

reliability_score: based on historical delivery_accuracy per 3PL (from deliveries table)

Return: ranked list with recommended 3PL + reason + cost + ETA

- autoAssign(orderId): take top-ranked 3PL, create shipment, update order with tracking_id

- failover(orderId): if primary 3PL rejects/times out → auto-assign to next-ranked 3PL

4. COD Intelligence (cod-intelligence.service.ts):

- scoreCOD(buyerId, deliveryAddress, phoneNumber):

cod_history_score = successful_cod_orders / total_cod_orders (buyer's history)

address_risk: known high-risk addresses/areas (maintain blocklist)

phone_age_risk: how long buyer account has existed

Combined risk score 0-100 (100 = high risk)

- If risk > 70: require advance payment OR reject COD option for this order

- If risk 40-70: allow COD but notify vendor (higher chance of return)

- COD to digital incentive: at checkout, if COD selected → show banner: '৳20 discount if you switch to bKash!'

- Update cod_history_score on each delivery attempt outcome

5. Tracking service:

- pollTracking(): BullMQ CRON every 2h for all IN_TRANSIT orders

- Fetch latest status from 3PL API

- Update order status and tracking events

- Send WhatsApp/push notification on status change (picked up, in transit, out for delivery, delivered)

- On DELIVERED: start 48h escrow release countdown

6. LogisticsController:

- POST /api/logistics/route — get routing recommendation (Vendor)

- POST /api/logistics/shipment — create shipment (auto or manual 3PL selection)

- GET /api/logistics/track/:trackingId — tracking status

- GET /api/logistics/rates — compare 3PL rates for an order

③ CHECKING / MANUAL TESTING

- POST /api/logistics/rates (with test order data) — must return quotes from all 5 eligible 3PLs.

- POST /api/logistics/route — must return ranked 3PLs with scores and recommendation.

- POST /api/logistics/shipment — must create shipment with primary 3PL and return tracking_id.

- Simulate 3PL rejection — failover must assign to next 3PL automatically.

- Test COD scoring: buyer with 0 cod_history_score — must return high risk and block COD option.

- Test tracking CRON — must update order status and trigger WhatsApp notification.

STEP 5.2 POS Mode — Barcode Scan, Bangla QR, Offline PWA

① SETUP BEFORE THE PROMPT

- PWA configuration must be added to Next.js. Bangla QR gateway from Step 1.7 must work.

- Install: pnpm --filter web add @zxing/browser (barcode scanner) next-pwa

② THE EXACT COPILOT PROMPT

Build the POS Mode for PRISM Commerce V4.0 — for vendors with physical shops.

Backend (apps/api/src/pos/):

1. PosService:

- processSale(vendorId, items, paymentMethod):

- Validate inventory for each variant

- Decrement inventory_count for each ProductVariant

- Create PosTransaction records

- Create wallet_transaction for vendor

- If payment_method = BANGLA_QR → generate QR via BanglaQrGateway

- Return: { transaction_id, receipt, inventory_updates }

- processOfflineSales(vendorId, pendingSales[]):

- Validate each sale (inventory may have changed while offline)

- Process valid sales, skip/flag invalid ones

- Return: { processed, skipped, conflicts }

- getDailySummary(vendorId, date): Total sales, payment breakdown, top products

- getBarcodeProduct(barcode): Lookup ProductVariant by barcode field → return product + price + stock

2. PosController:

- POST /api/pos/sale — process a POS sale

- POST /api/pos/sync — sync offline sales queue

- GET /api/pos/product/:barcode — barcode lookup

- GET /api/pos/summary — daily summary

Frontend (apps/web/src/app/[locale]/dashboard/pos/):

3. POS Interface (PWA-optimized, touch-first):

- Barcode Scanner: use @zxing/browser to activate camera → scan barcode → fetch product

- Manual search: type product name or SKU

- Cart: scanned items list with quantity +/-, price, remove

- Payment buttons: large touch targets — BKASH | NAGAD | BANGLA_QR | CASH

- Bangla QR payment: generate QR code, display on screen, poll for payment confirmation

- Receipt: simplified print receipt (print via window.print())

- Offline capability: queue sales in localStorage when no internet, sync button when back online

- Daily summary card at top: today's total, number of transactions

4. PWA configuration (apps/web/next.config.ts + public/manifest.json):

- App name: 'PRISM POS'

- Start URL: /bn/dashboard/pos

- Display: standalone (full screen, no browser chrome)

- Icons: 192x192 and 512x512 PRISM logo PNGs

- Theme colour: PRISM blue

- Service worker: cache POS page + product lookup API for offline use

5. WhatsApp daily summary:

- Every day at 10pm BD time: send daily_pos_summary template to vendor

- Include: total sales ৳, transaction count, top 3 products sold

③ CHECKING / MANUAL TESTING

- Open /[locale]/dashboard/pos on mobile — must be installable as PWA (Add to Home Screen prompt).

- Scan a barcode with camera — must fetch and display correct product.

- Process a sale via BANGLA_QR — must generate QR and update inventory on confirmation.

- Turn off internet → process 3 sales → turn on internet → tap sync — all 3 must be recorded.

- GET /api/pos/summary — must return correct daily totals.

- Open POS page in offline mode — page must load from service worker cache.

PHASE 6 — POLISH + LAUNCH Months 13–15 ¦ Goal: Security audit · Load test · 50-vendor beta · Public launch Dhaka

STEP 6.1 Security Audit — OWASP ZAP + Manual Endpoint Review

① SETUP BEFORE THE PROMPT

- All features from Phases 1–5 must be deployed to staging environment.

- Install OWASP ZAP (https://www.zaproxy.org/). It is free and open source.

② THE EXACT COPILOT PROMPT

Guide me through a full security audit of PRISM Commerce V4.0 before public launch.

1. OWASP ZAP automated scan:

- Target: https://staging-api.prism.com.bd and https://staging.prism.com.bd

- Run Active Scan against all /api/* endpoints

- Focus on: SQL injection, XSS, CSRF, broken authentication, security misconfiguration

- Export report as HTML

2. Manual security checklist (generate a checklist I can go through):

Authentication:

□ JWT secrets are long (>32 chars) and random

□ Refresh tokens are rotated on every use

□ Password reset tokens expire after 1 hour

□ MFA bypass is not possible

□ Rate limiting on login (10 attempts/15min lockout)

Authorization:

□ Every endpoint has @Roles() decorator — no unguarded endpoints except public ones

□ RLS policies tested: Vendor A cannot access Vendor B's data

□ Admin endpoints tested: Buyer cannot call admin routes

Payment Security:

□ All payment webhooks verified server-side (not trusting frontend)

□ Payment amounts validated on server (buyer cannot modify price)

□ Escrow transitions are atomic (no partial states)

Data Security:

□ No sensitive data in error messages (no stack traces in production)

□ All user passwords are bcrypt hashed (never stored plaintext)

□ Payment credentials never logged

□ .env files not committed to git

API Security:

□ CORS allows only frontend domain (not *)

□ Helmet.js headers are enabled

□ File uploads: size limit, type validation, virus scan

□ SQL injection: all queries use Prisma parameterized queries

3. Fix top 10 findings from ZAP report using Copilot:

For each finding: paste the ZAP finding into Copilot with:

'OWASP ZAP found this vulnerability: [finding]. Fix it in our NestJS PRISM Commerce codebase.'

4. Penetration test checklist for payment flows:

□ Try to place an order with amount: -1 (negative amount injection)

□ Try to release escrow without Finance Admin role

□ Try to access another vendor's orders

□ Try to replay a payment webhook (replay attack)

□ Try to bypass subscription limits with API manipulation

③ CHECKING / MANUAL TESTING

- OWASP ZAP scan must show 0 HIGH risk findings and 0 CRITICAL findings.

- Every checkbox in the manual security checklist must be checked ✓.

- Test negative amount injection: POST /api/orders with total: -500 — must return 400.

- Test cross-vendor access: Vendor A token + Vendor B's vendorId — must return 403.

- Replay a payment webhook with duplicate transaction ID — must be idempotent (not double-processed).

STEP 6.2 Load Testing — k6 at 10,000 Concurrent Users

① SETUP BEFORE THE PROMPT

- Install k6: https://k6.io/docs/getting-started/installation/ (free, open source).

- Staging environment must be deployed on Hetzner VPS with production-like resources.

② THE EXACT COPILOT PROMPT

Create comprehensive k6 load tests for PRISM Commerce V4.0 in infra/scripts/load-tests/.

Create these test scripts:

1. infra/scripts/load-tests/smoke-test.js — 5 VUs, 1 minute (verify basic functionality):

- Login → browse products → add to cart → view vendor dashboard

2. infra/scripts/load-tests/load-test.js — ramp to 1000 VUs over 5 minutes, hold 10 minutes:

- Scenario 1 (60% of VUs): Buyer browsing — GET /api/products, GET /api/products/search, GET /api/products/:slug

- Scenario 2 (20% of VUs): Vendor dashboard — GET /api/ai/forecast/:id, GET /api/ai/opportunities/:vendorId

- Scenario 3 (15% of VUs): Order flow — POST /api/orders, GET /api/orders/:id

- Scenario 4 (5% of VUs): Sahayak chat — POST /api/ai/sahayak/chat

3. infra/scripts/load-tests/stress-test.js — ramp to 5000 VUs to find breaking point

4. infra/scripts/load-tests/spike-test.js — simulate Eid sale spike:

0 → 10000 VUs in 30 seconds → hold 5 minutes → drop to 0

Performance thresholds (fail test if exceeded):

- http_req_duration p(95) < 500ms

- http_req_duration p(99) < 1000ms

- http_req_failed rate < 1%

- Product search p(95) < 100ms

- AI forecast p(95) < 200ms

After running tests, provide a Copilot prompt to fix the top 3 bottlenecks found.

③ CHECKING / MANUAL TESTING

- Run smoke test: k6 run infra/scripts/load-tests/smoke-test.js — must pass all thresholds.

- Run load test: k6 run infra/scripts/load-tests/load-test.js — p95 must be under 500ms.

- Check Grafana dashboards during load test — must show metrics in real-time.

- Product search endpoint must handle 1000 concurrent requests under 100ms p95.

- After load test: check for any crashed services, memory leaks, or database connection exhaustion.

STEP 6.3 Beta Launch — 50 Vendors, Field Onboarding, Monitoring

① SETUP BEFORE THE PROMPT

- All previous steps must pass their checks. Production VPS must be deployed.

- Domain prism.com.bd must be configured in Cloudflare DNS.

- UptimeRobot free account for external uptime monitoring.

② THE EXACT COPILOT PROMPT

Create the vendor onboarding system and beta launch setup for PRISM Commerce V4.0.

1. Vendor Onboarding Wizard (apps/web/src/app/[locale]/onboarding/):

- Full Bangla + English wizard (5 steps):

Step 1: Shop details (shop name, description, location, phone, WhatsApp number)

Step 2: PRISM Verified — choose tier and upload documents

Step 3: Subscription tier selection (pricing page embedded)

Step 4: First product listing (AI-assisted: take photo → AI suggests name, description, category, price)

Step 5: Payment setup (bKash/Nagad number for disbursements)

- Progress bar with step labels in Bengali

- 'Complete in < 5 minutes' guarantee (track completion time)

- Tutorial tooltips on each field (Bengali first)

- PRISM Academy: link to first video tutorial after completion

2. Beta vendor tracking:

- Seed 50 beta vendor invite codes in DB

- Invite code validation at registration: GET /api/auth/validate-invite?code=XXX

- Beta vendor tag on their profile

- Admin dashboard: beta vendor metrics (daily active, products listed, orders, support tickets)

3. Production monitoring setup:

- UptimeRobot: monitor https://api.prism.com.bd/api/health every 5 minutes

- Grafana dashboard: create 'Launch Day' dashboard with:

- Real-time orders per minute

- Active users right now

- Error rate (must stay < 0.1%)

- P95 API latency (must stay < 200ms)

- Sahayak queries per hour

- Sentry: ensure error tracking is configured for both api and web

- Pagerduty or Discord webhook: alert on error rate > 1% or p95 latency > 1s

4. Beta feedback collection:

- In-app feedback widget: thumbs up/down on every major feature with text comment

- POST /api/feedback: { feature, sentiment, comment, userId }

- Weekly feedback digest email to you (founder) every Monday

5. Vendor success metrics (track per beta vendor):

- Time to first product listed

- Time to first order received

- 7-day retention rate

- Sahayak usage rate

- Feature adoption: Live (%), Videos (%), POS (%)

③ CHECKING / MANUAL TESTING

- Invite code validation: GET /api/auth/validate-invite?code=BETA001 — must return valid: true.

- Complete full onboarding wizard as a test vendor — must complete in under 5 minutes.

- After onboarding: PRISM Academy link must appear, first product must be listed.

- UptimeRobot must show green uptime for https://api.prism.com.bd/api/health.

- Open Grafana Launch Day dashboard — must show real-time metrics.

- Trigger an intentional error — Sentry must capture it within 30 seconds.

- Submit feedback via in-app widget — must appear in admin feedback panel.

STEP 6.4 Public Launch — SEO, Schema.org, Sitemap, Google Shopping

① SETUP BEFORE THE PROMPT

- All beta feedback from 50 vendors must be reviewed and critical bugs fixed.

- Legal pages must be ready: Privacy Policy (EN + BN), Terms of Service, Return Policy.

② THE EXACT COPILOT PROMPT

Prepare PRISM Commerce V4.0 for public launch with full SEO and discoverability.

1. Schema.org JSON-LD for all pages:

- Product pages: Product schema with name, description, image, price, availability, seller (Organization with PRISM Verified badge)

- Vendor store pages: LocalBusiness or Organization schema

- Homepage: WebSite schema with SearchAction for Google Sitelinks Searchbox

- Breadcrumbs: BreadcrumbList schema on all category/product pages

2. Sitemap generation:

- /sitemap.xml: Auto-generated by Next.js app router

- Include: all product pages (/bn/products/[slug] and /en/products/[slug])

- Include: all vendor stores, all category pages

- Exclude: /dashboard, /admin, /api

- Update frequency: products = daily, categories = weekly, static pages = monthly

- Submit to Google Search Console

3. robots.txt:

- Allow: /bn/, /en/, /api/products (for Google Shopping crawler)

- Disallow: /dashboard/, /admin/, /api/auth/

4. OpenGraph meta tags:

- Every product page: og:title, og:description, og:image (product photo), og:price:amount, og:price:currency

- Vendor store: og:image (vendor logo), og:description (shop description)

5. Google Shopping integration:

- Product feed via API: GET /api/feeds/google-shopping.xml

- RSS-like XML with all active products: title, description, price, availability, image_link, product_type, gtin (barcode)

- Update daily via CRON

- Submit feed URL to Google Merchant Center

6. Performance optimization before launch:

- Next.js Image optimization: all product images through next/image with proper sizes

- Cloudflare CDN: cache product pages at edge (stale-while-revalidate 60s)

- Core Web Vitals check: run Lighthouse on product page → LCP < 2.5s, FID < 100ms, CLS < 0.1

- Bundle analysis: run ANALYZE=true pnpm build → fix any bundles > 100KB

7. Legal pages (create in apps/web/src/app/[locale]/legal/):

- Privacy Policy (EN + BN) — must mention GDPR-inspired rights, WhatsApp data use

- Terms of Service (EN + BN)

- Return & Refund Policy (EN + BN) — reference PRISM Protect 7-day window

- Cookie consent banner: appears on first visit, stores preference in localStorage

③ CHECKING / MANUAL TESTING

- Run Google Rich Results Test on a product URL — must show Product structured data as valid.

- GET /sitemap.xml — must return valid XML with all product URLs.

- GET /robots.txt — must show correct allow/disallow rules.

- GET /api/feeds/google-shopping.xml — must return valid product feed XML.

- Run Lighthouse on a product page — LCP must be under 2.5 seconds.

- Open site in incognito — cookie consent banner must appear.

- Open /bn/legal/privacy-policy — must show Bengali Privacy Policy with all required sections.

# Post-Launch Checklist

After public launch, complete these in the first 30 days:

- Monitor Grafana Launch Day dashboard daily for the first 2 weeks.

- Review Sentry error reports every morning — fix any error affecting > 0.1% of requests within 24h.

- Check UptimeRobot weekly uptime report — target: 99.9% uptime.

- Review beta vendor feedback weekly — prioritise top 3 requested features.

- Vendor acquisition: visit Chawkbazar and Mirpur markets for in-person demos.

- Submit WhatsApp business verification for higher message limits (if needed).

- Apply for Google Shopping Merchant Center approval for product feed.

- Monthly VAT report generation for all vendors — ensure vat_records table is populated.

- Weekly forecast accuracy check — if rolling_avg_error > 0.25 for > 30% of products, retrain GBR model.

- Month 15: Prepare Chattogram expansion — add Chattogram 3PL routes and festival variants.

# Quick Copilot Recovery Prompts

When things go wrong, use these exact prompts:

### When Copilot output has TypeScript errors:

The following TypeScript error occurred in PRISM Commerce V4.0 NestJS API:

[paste error]

File: [paste file path and full content]

Fix the error. Do not change the business logic — only fix the type issue.

### When a Prisma migration fails:

Prisma migration failed with this error: [paste error]

My current schema: [paste relevant models]

Fix the schema issue and provide the correct migration SQL if manual intervention is needed.

### When a Docker service won't start:

Docker service [service name] is failing with: [paste docker logs output]

My docker-compose.yml for this service: [paste service config]

Fix the configuration.

### When an API endpoint returns wrong data:

The endpoint GET /api/[path] is returning [actual result] but should return [expected result].

Here is the controller: [paste]

Here is the service: [paste]

Here is the Prisma query: [paste]

Find and fix the bug.

PRISM Commerce V4.0 — VS Code Copilot Pro Build Guide

"The platform that makes Daraz, Shopify, and Netstock unnecessary for Bangladeshi SMEs."

Author: Sagar Biswas  |  Version 1.0 — April 2026