PRISM COMMERCE V4.0

Bangladesh's First Bangla-Native AI-Agentic Multi-Vendor Marketplace

VS CODE COPILOT PRO — COMPLETE BUILD GUIDE Phase-by-Phase · Setup → Prompt → Test · Solo Developer Edition

| Author: Sagar Biswas | Version: 2.0 — April 2026 |
| --- | --- |

| Dimension | Detail |
| --- | --- |
| Timeline | 15 Months · 6 Phases |
| Diagrams | 84 Mermaid Diagrams |
| API Endpoints | 75+ Endpoints |
| Database Tables | 50+ Tables |
| AI Modules | 15 Modules |
| Stack | Next.js 15 · NestJS · PostgreSQL 16 · Redis 7 · ONNX · Docker |
| Developer Mode | Solo — VS Code Copilot Pro Agent Mode |
| V2 New Content | Copilot Setup · copilot-instructions.md · React Native · Chat · Social Sync |

# How to Use This Guide

This document is your complete, step-by-step build companion for PRISM Commerce V4.0 using VS Code Copilot Pro. You are building as a solo developer. Every step follows the same three-part structure:

| Part | Symbol | What To Do |
| --- | --- | --- |
| SETUP | ① | Files, folders, environment variables, and dependencies that must exist BEFORE you open Copilot Chat. Never skip this. |
| PROMPT | ② | The exact text to paste into Copilot Chat (Agent Mode). Copy it verbatim — context precision matters. |
| CHECK | ③ | Specific commands and criteria to verify output is correct and production-ready before moving on. |

## Ground Rules for Solo Development

- Never skip the SETUP step. Copilot generates wrong code if context files do not exist.

- Always run the CHECK commands before moving to the next step.

- If a step fails, paste the error back: "This error occurred in PRISM Commerce V4.0: [error]. Fix it without changing business logic."

- Commit after every step: git add -A && git commit -m "step: [name]"

- Your .github/copilot-instructions.md is the single most important file — keep it updated as your codebase grows.

- Use Copilot Agent Mode (not Chat) for all code generation — it can read files, run terminal commands, and iterate automatically.

- When Copilot goes silent or produces an incomplete file, prompt: "Continue from where you left off. Do not repeat completed code."

V2 Changes vs V1 ⭐ New: Section 0 — VS Code Copilot Pro Setup & Configuration (the most important section) ⭐ New: Section 0.3 — Full copilot-instructions.md template you can use from Day 1 ⭐ New: Step 4.4 — In-App Chat + Social Commerce Sync (Facebook + TikTok) ⭐ New: Step 5.3 — Referral & Affiliate System ⭐ New: Step 5.4 — React Native MVP (Expo: browse, buy, chat, video, vendor dashboard) ⭐ New: Step 5.5 — PRISM Academy & Advanced Analytics Dashboard ✏️ Improved: All steps adapted for solo developer (removed team references) ✏️ Improved: Recovery prompts expanded with 8 new scenarios

SECTION 0 — VS CODE COPILOT PRO SETUP Do this ONCE before any build step. This section is the foundation.

Why This Section Exists V1 of this guide assumed you already had Copilot configured. V2 corrects this. If Copilot does not know what PRISM Commerce is, it will generate generic code that conflicts with your schema, naming conventions, and architecture. The copilot-instructions.md file below is the single most impactful change you can make to Copilot output quality.

## Step 0.1 — Install VS Code Extensions

① Required Extensions

| Extension | Purpose |
| --- | --- |
| GitHub Copilot | Core AI code completion (requires Copilot Pro subscription) |
| GitHub Copilot Chat | Chat panel + Agent Mode — the primary build interface |
| Prisma | Schema validation, syntax highlighting, auto-format for .prisma files |
| ESLint | Real-time linting — catches Copilot errors before they compound |
| Prettier | Auto-format on save — keeps Copilot output clean |
| Docker | Manage containers, view logs, check health from VS Code |
| Thunder Client | API testing inside VS Code (alternative to Postman) |
| GitLens | Git blame + history — essential for tracking what Copilot generated |
| Error Lens | Inline error display — see TypeScript errors without opening Problems panel |
| YAML | Syntax support for docker-compose and GitHub Actions files |

Install command (paste in VS Code terminal):

code --install-extension github.copilot code --install-extension github.copilot-chat code --install-extension prisma.prisma code --install-extension dbaeumer.vscode-eslint code --install-extension esbenp.prettier-vscode code --install-extension ms-azuretools.vscode-docker code --install-extension rangav.vscode-thunder-client code --install-extension eamodio.gitlens code --install-extension usernamehw.errorlens code --install-extension redhat.vscode-yaml

## Step 0.2 — Configure VS Code Settings

① Optimal settings.json for PRISM Commerce development

Open Command Palette → "Preferences: Open User Settings (JSON)" → add these settings:

{ "editor.formatOnSave": true, "editor.defaultFormatter": "esbenp.prettier-vscode", "editor.codeActionsOnSave": { "source.fixAll.eslint": "explicit" }, "github.copilot.enable": { "*": true }, "github.copilot.chat.agent.runTasks": true, "github.copilot.chat.agent.autoApplyEdits": true, "github.copilot.nextEditSuggestions.enabled": true, "chat.agent.maxRequests": 60, "typescript.preferences.importModuleSpecifier": "relative", "typescript.suggest.autoImports": true, "files.associations": { "*.prisma": "prisma" }, "terminal.integrated.defaultProfile.linux": "bash", "[typescript]": { "editor.defaultFormatter": "esbenp.prettier-vscode" }, "[typescriptreact]": { "editor.defaultFormatter": "esbenp.prettier-vscode" } }

## Step 0.3 — Create Your copilot-instructions.md (CRITICAL)

⚠️ This file is the most important file in the entire project

Create this file at .github/copilot-instructions.md. Copilot Agent reads it automatically before every code generation. Copy the template below exactly, then update the placeholder values as your project grows.

File: .github/copilot-instructions.md

# PRISM Commerce V4.0 — Copilot Instructions ## Project Overview PRISM Commerce is a production-grade, Bangla-native, AI-agentic multi-vendor e-commerce marketplace for Bangladesh. It is a solo developer project. ## Architecture - Monorepo: Turborepo with pnpm workspaces - Frontend: apps/web (Next.js 15, App Router, Partial Pre-Rendering) - Backend: apps/api (NestJS 10, TypeScript, modular monolith) - Shared: packages/ui, packages/types, packages/config, packages/sdk - Database: PostgreSQL 16 with pgvector, managed via Prisma ORM - Cache / Queues: Redis 7 + BullMQ - Search: Meilisearch (lexical) + pgvector (semantic) → RRF hybrid - AI: ONNX GBR model (onnxruntime-node), Ollama Llama 3.2, LangChain - Payments: bKash, Nagad, SSLCommerz, Bangla QR, Rocket, Wallet, BNPL - Logistics: Pathao, RedX, Paperfly, Steadfast, eCourier (3PL) - Realtime: Socket.io (chat, orders), LiveKit (live commerce) - Observability: Prometheus + Grafana + Loki + Tempo + Sentry - CI/CD: GitHub Actions → Hetzner VPS via Docker ## Naming Conventions - Files: kebab-case (my-service.ts) - Classes: PascalCase (MyService) - Variables/functions: camelCase - Database tables: snake_case (via @@map in Prisma) - API routes: /api/v1/kebab-case - Env vars: UPPER_SNAKE_CASE ## NestJS Patterns - Every module has: module.ts, service.ts, controller.ts, dto/ folder - All endpoints use CQRS: CommandBus / QueryBus from @nestjs/cqrs - All events appended to EventStore table - Use class-validator DTOs for all input validation - Guards: JwtAuthGuard (all auth routes) + RolesGuard + SubscriptionGuard - 8 roles: SUPER_ADMIN ¦ VENDOR ¦ BUYER ¦ SUPPORT ¦ DELIVERY ¦ AFFILIATE ¦ FINANCE_ADMIN ¦ CONTENT_MODERATOR ## Frontend Patterns - Next.js 15 App Router with /app/[locale]/ routing (EN + BN) - next-intl for i18n. Locale files in /messages/en.json + /messages/bn.json - UI library: shadcn/ui + Tailwind CSS - State: Zustand (cart, offline) + React Query (server state) - All forms: react-hook-form + zod validation - Always mobile-first: 375px primary breakpoint, bottom navigation ## Database Rules - All monetary values use Decimal type (NEVER float) - All IDs use UUID (cuid() in Prisma) - All tables have: id, created_at, updated_at (unless noted) - All FK columns have @@index - Use RLS in PostgreSQL for cross-vendor data isolation - pgvector: Product.embedding is vector(384) (MiniLM-L6-v2) ## Payment Rules (CRITICAL) - NEVER trust frontend payment confirmations - ALL payment webhooks verified server-side via cryptographic signature - Escrow status: HELD → RELEASED ¦ DISPUTED ¦ REFUNDED - All amounts in BDT, stored as Decimal - Idempotency: check for duplicate transaction IDs on webhook receipt ## AI / ML Rules - GBR model: 15 features, outputs 7/14/30-day forecasts - ONNX inference must complete in < 80ms - All AI results cached in Redis (TTL varies per module) - Sahayak: auto-detect Bengali vs English from input, respond in same language - Rate limit Sahayak: FREE=3/day, STARTER=20/day, GROWTH+=unlimited ## Security Rules - JWT access token: 15-minute expiry - Refresh tokens: rotate on every use - Rate limit: use @nestjs/throttler with Redis store - Input: always sanitize with class-validator + DOMPurify on frontend - Never log payment credentials, JWT secrets, or user passwords ## Testing Requirements - Unit tests: Jest (80%+ coverage on all services) - E2E tests: Playwright (8 critical flows) - Always include tests in the same step as the feature ## Current Development Phase # UPDATE THIS LINE AS YOU PROGRESS: Currently building: Phase 1 — Foundation + Compliance Last completed step: [update as you go] Next step: Step 1.1 — Turborepo Monorepo Bootstrap

How to Use copilot-instructions.md Effectively Update "Current Development Phase" at the bottom every time you finish a step. Add any project-specific quirks you discover (e.g., "bKash API requires token refresh every 55 minutes"). If Copilot starts producing wrong patterns, add a rule here and start a new Agent session. The file has a 64KB limit. If it grows too large, move old phase notes to a separate docs/archive/ file.

## Step 0.4 — How to Use Copilot Agent Mode

② Agent Mode is the primary interface — use it for everything

| Action | How To Do It |
| --- | --- |
| Open Agent Mode | Ctrl+Shift+I (or click the Copilot chat icon) → Select "Agent" at the top dropdown |
| Reference a file in your prompt | Type #file: then the path, e.g. #file:apps/api/src/auth/auth.service.ts |
| Reference the whole workspace | Type @workspace to give Copilot full codebase context |
| Reference active file | Type #editor to include the file you have open |
| Run terminal commands | Copilot Agent can run commands directly — approve each one |
| Create multiple files at once | Prompt: "Create all these files: [list]" — Agent handles them sequentially |
| Continue after interruption | Prompt: "Continue generating the file from where you stopped." |
| Fix a specific error | Copy the full error, paste it into Agent chat, it reads the file automatically |

Solo Developer Pro Tips Work in one phase at a time. Do not jump ahead — later steps depend on earlier ones. After each step, update copilot-instructions.md with the "Last completed step" field. Allocate approximately 3-5 days per step (some complex steps like GBR ONNX may take a week). At the end of each month, run: pnpm test && pnpm typecheck — fix everything before proceeding. If you get stuck on a step for more than 3 days, use the Recovery Prompts at the end of this guide. Keep a personal NOTES.md at the root: paste API credentials, quirky behaviours, workarounds.

## Step 0.5 — Repository Layout

This is the authoritative folder structure for all prompts in this guide. Create it before starting Phase 1.

PRISM-Commerce/ ├── .github/ │ ├── copilot-instructions.md ← The most important file │ └── workflows/ │ ├── ci.yml │ ├── deploy-staging.yml │ └── deploy-production.yml ├── apps/ │ ├── web/ ← Next.js 15 (buyer + vendor + admin) │ └── api/ ← NestJS modular monolith ├── packages/ │ ├── ui/ ← Shared shadcn/ui + design tokens │ ├── types/ ← Shared TypeScript types and DTOs │ ├── config/ ← Shared tsconfig, eslint, prettier │ └── sdk/ ← Typed API client ├── infra/ │ ├── docker/ ← Docker Compose files + configs │ ├── monitoring/ ← Grafana/Prometheus/Loki/Tempo │ └── scripts/ │ ├── train_gbr.py ← GBR model training │ ├── deploy.sh ← Production deploy │ └── load-tests/ ← k6 scripts ├── docs/ │ └── diagrams/ ← Your 84 Mermaid diagram sources ├── NOTES.md ← Your personal build notes ├── turbo.json ├── package.json └── pnpm-workspace.yaml

PHASE 1 — FOUNDATION + COMPLIANCE Months 1–3 ¦ Goal: Monorepo boots · Auth works · All 5 payment gateways live · Bangla QR integrated

STEP 1.1 — Bootstrap the Turborepo Monorepo

① SETUP BEFORE THE PROMPT

- Install Node.js 20 LTS, pnpm 9+, Git, Docker Desktop (or Docker Engine on Linux).

- Create a GitHub repository: PRISM-Commerce (private). Clone it locally.

- Copy your copilot-instructions.md from Section 0.3 into .github/ before any other step.

- Have your terminal open inside the cloned folder.

② THE EXACT COPILOT PROMPT

I am starting PRISM Commerce V4.0 — Bangladesh's first Bangla-native, AI-agentic multi-vendor marketplace. I am the sole developer. Tech stack: Turborepo monorepo with pnpm workspaces. Frontend: Next.js 15 (App Router + PPR) in apps/web. Backend: NestJS 10 TypeScript in apps/api. Shared packages: packages/ui, packages/types, packages/config, packages/sdk. Infrastructure: infra/docker, infra/monitoring, infra/scripts. Docs: docs/diagrams. Please generate: 1. Complete Turborepo scaffold using pnpm (pnpm create turbo@latest) 2. turbo.json with pipelines: build, dev, lint, test, typecheck 3. Root package.json with all workspace scripts 4. packages/config/tsconfig.base.json with strict TypeScript settings 5. packages/config/.eslintrc.base.js with airbnb-typescript rules 6. packages/config/prettier.config.js 7. .gitignore covering Node.js, Next.js, NestJS, Docker, .env files 8. pnpm-workspace.yaml declaring all workspace packages After generation, show me how to verify with: pnpm install && pnpm dev

③ CHECKING / MANUAL TESTING

- Run: pnpm install — must complete with zero errors.

- Run: pnpm dev — apps/web (port 3000) and apps/api (port 3001) must both start.

- Run: pnpm lint — must return 0 errors.

- Run: pnpm typecheck — must return 0 TypeScript errors.

- Open http://localhost:3000 — must see Next.js default page.

- Open http://localhost:3001/api/health — must return { "status": "ok" }.

- Verify .github/copilot-instructions.md exists and is committed.

STEP 1.2 — Configure Docker Compose for All Services

① SETUP BEFORE THE PROMPT

- Docker Desktop or Docker Engine must be running.

- Create infra/docker/ directory.

- Turborepo from Step 1.1 must be working.

② THE EXACT COPILOT PROMPT

Create a complete Docker Compose setup for PRISM Commerce V4.0 in infra/docker/. Required services (all with healthchecks + restart: unless-stopped): 1. postgres-primary: PostgreSQL 16 with pgvector extension, port 5432 2. postgres-replica: PostgreSQL 16 streaming replica from primary 3. redis: Redis 7 (maxmemory 512mb, maxmemory-policy allkeys-lru), port 6379 4. meilisearch: Meilisearch latest, port 7700 5. ollama: Ollama latest with volume for model storage, port 11434 6. pgbouncer: PgBouncer connection pooling for postgres-primary, port 6432 7. prometheus: Prometheus with config volume, port 9090 8. grafana: Grafana with provisioned datasources, port 4000 9. loki: Grafana Loki for log aggregation, port 3100 10. tempo: Grafana Tempo for distributed tracing, port 3200 11. mailhog: Local email testing, port 8025 (web) and 1025 (SMTP) Also create: - infra/docker/postgres/init.sql: Enable pgvector + create initial schemas - infra/docker/pgbouncer/pgbouncer.ini: Connection pool config - infra/docker/prometheus/prometheus.yml: Scrape configs for api + system - infra/docker/grafana/datasources.yml: Auto-provision Prometheus + Loki + Tempo - .env.example: All required environment variables with placeholders - .env.development: Development values (localhost ports, test keys) Service dependency order: - api depends on: postgres-primary, redis, meilisearch - postgres-replica depends on: postgres-primary - grafana depends on: prometheus, loki, tempo

③ CHECKING / MANUAL TESTING

- Run: cd infra/docker && docker compose up -d

- Run: docker compose ps — ALL services must show status: healthy

- docker exec prism-postgres-primary psql -U postgres -c "\dx" | grep vector — must show pgvector

- Open http://localhost:7700 — Meilisearch dashboard must load.

- Open http://localhost:4000 — Grafana must load (admin/admin).

- Open http://localhost:9090 — Prometheus must show targets.

- Open http://localhost:8025 — Mailhog web UI must load.

STEP 1.3 — PostgreSQL 16 Schema — All 50+ Tables with Prisma

① SETUP BEFORE THE PROMPT

- Docker Compose from Step 1.2 must be running (postgres-primary healthy).

- Run: cd apps/api && pnpm add prisma @prisma/client

- Create apps/api/prisma/ directory.

② THE EXACT COPILOT PROMPT

Create the complete Prisma schema for PRISM Commerce V4.0. File: apps/api/prisma/schema.prisma Database: PostgreSQL 16. Provider: postgresql. Generator: @prisma/client with previewFeatures: ["postgresqlExtensions","views"]. Include the pgvector extension declaration. Create ALL models with proper types, relations, indexes: CORE (10): User (8-role enum), Vendor (5-tier subscription), Product (bilingual name_en/name_bn + vector(384) embedding), ProductVariant (barcode for POS), Category (self-ref parent), Order (CQRS saga states), OrderItem (immutable), Coupon (ai_generated flag), Review (verified-purchase only), Wishlist. AI (9): AiForecast, ForecastAccuracy, FestivalCalendar, CategoryVelocity, WeatherCache, SyntheticSalesSeed, OpportunityAlert, BundleSuggestion, SahayakConversation (messages Json[]). TRUST (8): EscrowTransaction (double-entry), VerificationLevel (3-tier KYC), ComplianceDocument, BuyerProtectionClaim, BrandAuthorization, CounterfeitReport, BanglaQrCode, VatRecord. FINANCIAL (6): Wallet (BDT only), WalletTransaction, VendorDisbursement, SubscriptionBilling, CommissionRecord, FlashSaleSlot. ENGAGEMENT (8): LiveStream (livekit_room_id), ShortFormVideo, ChatMessage (is_ai_auto_response), Notification (multi-channel enum), AffiliateTracking, ReferralCode, AcademyProgress, PosTransaction. SYSTEM (4): AuditLog (append-only, is_agent_action flag), EventStore (@@unique[aggregate_id, version]), ApiKey (permissions[]), ContentModerationQueue. Rules: ALL IDs use cuid(). All monetary fields use Decimal (NEVER Float). Add @@index on ALL FK columns and status/created_at fields. Use @@map for snake_case table names. Product.embedding uses Unsupported("vector(384)").

③ CHECKING / MANUAL TESTING

- Run: npx prisma validate — must show "Schema is valid"

- Run: npx prisma migrate dev --name init — must create migration without errors.

- Run: npx prisma studio — All 45 table names must appear in browser.

- Run: npx prisma db pull — must return "The schema is already in sync".

- Verify EventStore has @@unique([aggregate_id, version]).

- Verify all monetary fields (amount, price, balance) use Decimal type.

STEP 1.4 — NestJS Application Bootstrap — All Core Modules

① SETUP BEFORE THE PROMPT

- Prisma schema from Step 1.3 must be migrated (npx prisma migrate dev).

- Run: pnpm --filter api add @nestjs/cqrs @nestjs/throttler @nestjs/config class-validator class-transformer bcrypt ioredis bullmq

② THE EXACT COPILOT PROMPT

Bootstrap the complete NestJS application for PRISM Commerce V4.0. 1. AppModule: Register all feature modules. 2. ConfigModule: Load .env with validation schema (Joi or zod-env). 3. PrismaModule: Global PrismaService with connection lifecycle. 4. CqrsModule: Global CQRS bus from @nestjs/cqrs. 5. BullModule: Redis-backed BullMQ queues (list all queue names: notifications, embeddings, payment-processing, video-processing, logistics-tracking, escrow-auto-release, opportunity-engine). 6. ThrottlerModule: Redis store, default 100 req/min. 7. HealthModule: GET /api/health — checks Postgres, Redis, Meilisearch. 8. EventStoreModule: Service to append events to EventStore table. 9. Create module stubs (module + service + controller) for: AuthModule, UserModule, ProductModule, OrderModule, PaymentModule, EscrowModule, LogisticsModule, AIModule, NotificationModule, ComplianceModule, AnalyticsModule, AdminModule, SubscriptionModule, LiveModule, VideoModule, ChatModule, PosModule, ReferralModule. 10. Helmet.js for security headers. CORS: allow only frontend origin. 11. Global ValidationPipe with whitelist:true, forbidNonWhitelisted:true. 12. Pino logger with structured JSON output. 13. OpenTelemetry tracing setup.

③ CHECKING / MANUAL TESTING

- Run: pnpm --filter api start:dev — must start without errors.

- GET /api/health — must return { "status": "ok", "postgres": "up", "redis": "up" }

- Run: pnpm --filter api test — all stubs must have passing placeholder tests.

- Verify all 18 module stubs exist in apps/api/src/.

STEP 1.5 — Authentication — JWT + Refresh Tokens + RBAC + MFA

① SETUP BEFORE THE PROMPT

- NestJS from Step 1.4 must be running.

- Run: pnpm --filter api add @nestjs/jwt @nestjs/passport passport passport-jwt passport-local speakeasy qrcode

② THE EXACT COPILOT PROMPT

Build the complete AuthModule for PRISM Commerce V4.0. 1. Registration: POST /api/auth/register - Validate email, phone, role (VENDOR or BUYER only on self-register) - Hash password with bcrypt (rounds: 12) - Create User + (if VENDOR) create Vendor record + FREE subscription - Emit UserRegisteredEvent to EventStore 2. Login: POST /api/auth/login - Validate credentials. Check MFA if enabled. - Return: { access_token (15min), refresh_token (7d, httpOnly cookie) } - Rate limit: 10 attempts per 15 minutes per IP (Redis-backed) 3. Token refresh: POST /api/auth/refresh - Validate httpOnly refresh token cookie - Rotate refresh token (invalidate old, issue new) - Return new access_token 4. MFA: POST /api/auth/mfa/setup (returns QR code) + POST /api/auth/mfa/verify - Use speakeasy for TOTP (Google Authenticator compatible) - Store mfa_secret encrypted in DB 5. RBAC Guards: - JwtAuthGuard: validates Bearer token, attaches user to request - RolesGuard: @Roles() decorator checks user.role - 8 roles: SUPER_ADMIN ¦ VENDOR ¦ BUYER ¦ SUPPORT ¦ DELIVERY ¦ AFFILIATE ¦ FINANCE_ADMIN ¦ CONTENT_MODERATOR 6. Password reset: POST /api/auth/forgot-password (email token, 1h expiry) POST /api/auth/reset-password (verify token + set new password) Include unit tests for all auth flows and the RBAC guard.

③ CHECKING / MANUAL TESTING

- POST /api/auth/register → must return user object with role VENDOR.

- POST /api/auth/login → must return access_token + set httpOnly cookie.

- GET /api/users/me with Bearer token → must return user profile.

- GET /api/users/me without token → must return 401 Unauthorized.

- POST /api/auth/refresh with valid cookie → must return new access_token.

- POST /api/auth/login 11 times → 11th must return 429 Too Many Requests.

- Run: pnpm --filter api test auth — all unit tests must pass.

STEP 1.6 — next-intl Bilingual Routing — English + Bengali

① SETUP BEFORE THE PROMPT

- Next.js from Step 1.1 must be running.

- Run: pnpm --filter web add next-intl

② THE EXACT COPILOT PROMPT

Configure bilingual routing for PRISM Commerce V4.0 using next-intl. 1. Routing config: /app/[locale]/ with locales: ["en", "bn"] Default locale: "bn" (Bengali first — this is a Bangladeshi platform) Auto-detect from Accept-Language header. 2. Locale files: messages/en.json — all English UI strings messages/bn.json — all Bengali UI strings Seed with 50+ common strings: nav, auth, product, order, vendor, ai sections. 3. Bengali typography: - Load Hind Siliguri from Google Fonts (conditional on locale=bn) - Bengali numerals via Intl.NumberFormat("bn-BD") - Currency formatting: ৳ symbol with Bengali formatting 4. Locale switcher component: toggle between /en/ and /bn/ routes. Store preference in cookie (locale=bn). 5. next-intl middleware: redirect / to /bn/ by default. 6. RTL consideration: Bengali is LTR — no RTL changes needed. But font-size may need +2px for Bengali for readability.

③ CHECKING / MANUAL TESTING

- Visit http://localhost:3000 — must redirect to /bn/ automatically.

- Visit /en/ — must show English labels.

- Visit /bn/ — must show Bengali labels with Hind Siliguri font.

- Toggle locale switcher — must switch between /en/ and /bn/ routes.

- Check Intl.NumberFormat("bn-BD").format(1000) → must return "১,০০০".

STEP 1.7 — Payment Gateways — bKash, Nagad, SSLCommerz, Bangla QR, Rocket

① SETUP BEFORE THE PROMPT

- Create sandbox/test accounts at: bKash PGW, Nagad PGW, SSLCommerz sandbox.

- Run: pnpm --filter api add axios crypto-js

- Add all gateway sandbox credentials to .env.development.

② THE EXACT COPILOT PROMPT

Build the complete PaymentModule for PRISM Commerce V4.0. 1. IPaymentGateway interface: initiate(), verify(), refund() 2. Implement 5 gateway classes: bKash: tokenized checkout (token → create → execute → verify) Token cached in Redis 55min (bKash tokens expire at 60min). Nagad: RSA encrypt sensitive data + merchant private key sign. SSLCommerz: initiate + IPN webhook + MD5 hash validation. BanglaQR: generate QR (dynamic for online, static for POS) + callback verify. Rocket/DBBL: standard MFS initiate + verify + refund. 3. PaymentService: - initiatePayment(orderId, method, amount): route to gateway - handleWebhook(gateway, payload, sig): verify + update order + trigger escrow - verifySignature(gateway, payload, sig): cryptographic check per gateway - processRefund(orderId, amount): route to correct gateway refund 4. Webhook controller (all under /api/payments/webhook/): - /bkash: whitelist bKash IP range 103.129.142.0/24 - /nagad: verify Nagad HMAC signature - /sslcommerz: verify SSLCommerz MD5 hash - /bangla-qr: verify Bangladesh Bank signature - /rocket: verify Rocket callback All webhook endpoints: exempt from JWT but rate-limited 100/min. On success: emit PaymentSuccessEvent → triggers EscrowModule. 5. CQRS: InitiatePaymentCommand → PaymentInitiatedEvent → EventStore. PaymentSuccessEvent → CreateEscrowCommand. Include unit tests for signature verification. Include idempotency check (reject duplicate transaction IDs via Redis SET NX).

③ CHECKING / MANUAL TESTING

- POST /api/payments/initiate with method:BKASH — must return redirect URL.

- POST /api/payments/webhook/sslcommerz with wrong hash — must return 400.

- POST /api/payments/webhook/sslcommerz with correct hash — must return 200 + update order.

- Send duplicate transaction ID — second call must be rejected (idempotency).

- Check EventStore — PaymentInitiatedEvent must be appended.

- Run: pnpm --filter api test payment — all unit tests pass.

STEP 1.8 — Escrow System — Double-Entry Ledger + Order Saga

① SETUP BEFORE THE PROMPT

- PaymentModule from Step 1.7 must be working.

② THE EXACT COPILOT PROMPT

Build the complete EscrowModule for PRISM Commerce V4.0. (Regulatory requirement under Bangladesh Digital Commerce Guidelines) 1. EscrowService methods: holdFunds(orderId, buyerId, vendorId, amount): HELD status. Double-entry: debit buyer wallet, credit escrow_balance. releaseFunds(orderId): RELEASED. Credit vendor wallet. Schedule disbursement. disputeFunds(orderId, reason): DISPUTED. Freeze. Notify all parties. refundBuyer(orderId, amount): REFUNDED. Credit buyer. Debit escrow. autoRelease(): BullMQ CRON hourly — HELD > 48h + DELIVERED → release. 2. CQRS: HoldEscrowCommand/Event, ReleaseEscrowCommand/Event, DisputeEscrowCommand/Event, RefundBuyerCommand/Event. All events → EventStore. 3. Order Saga (5 steps + compensating actions): Step 1: ValidateInventoryCommand Step 2: ReserveInventoryCommand [compensate: ReleaseInventoryCommand] Step 3: InitiatePaymentCommand [compensate: ReleaseInventoryCommand] Step 4: HoldEscrowCommand [compensate: RefundPaymentCommand + ReleaseInventory] Step 5: NotifyVendorCommand Implement using @nestjs/cqrs Saga with ofType operator. 4. Controller (Finance Admin + Super Admin only): GET /api/escrow/:orderId, POST /api/escrow/:orderId/release, POST /api/escrow/:orderId/dispute, POST /api/escrow/:orderId/refund, GET /api/escrow/pending, GET /api/escrow/stats 5. Double-entry ledger rule: Vendor receives: gross - commission_amount - 0.5% protection pool. All amounts Decimal. No floating point arithmetic ever. 6. VendorDisbursement job: net amount → bKash/Nagad payout → WhatsApp notify.

③ CHECKING / MANUAL TESTING

- Place test order → escrow_transactions must show HELD status.

- POST /api/escrow/:orderId/release → status must change to RELEASED.

- Check vendor_disbursements → must show PENDING entry after release.

- POST /api/escrow/:orderId/dispute → status DISPUTED, funds frozen.

- Run autoRelease CRON manually — HELD > 48h orders must auto-release.

- EventStore must show all escrow events with correct version numbers.

STEP 1.9 — CI/CD Pipeline — GitHub Actions + Docker Multi-Stage + Auto-Deploy

① SETUP BEFORE THE PROMPT

- All previous steps committed and pushed to GitHub.

- Create repository secrets: DATABASE_URL, REDIS_URL, JWT_SECRET, and all payment credentials.

- Have SSH key and VPS IP ready (Hetzner or equivalent), OR configure Render.com.

② THE EXACT COPILOT PROMPT

Create the complete GitHub Actions CI/CD pipeline for PRISM Commerce V4.0. 1. .github/workflows/ci.yml (every PR + push to main/develop): Jobs: lint ¦ typecheck ¦ test-api ¦ test-web ¦ build ¦ security-scan Matrix: Node.js 20.x and 22.x Cache: pnpm store keyed by pnpm-lock.yaml hash security-scan: npm audit --audit-level=high — fail on high/critical 2. .github/workflows/deploy-staging.yml (push to develop after CI): Build Docker images → push to GitHub Container Registry (ghcr.io) SSH to staging VPS → docker compose pull && docker compose up -d Health check: curl https://staging-api.prism.com.bd/api/health (retry 5x) On failure: Discord webhook alert 3. .github/workflows/deploy-production.yml (workflow_dispatch only): Requires manual approval. Full test suite. Zero-downtime deploy. Create GitHub Release with changelog. 4. apps/api/Dockerfile: multi-stage (builder → runner), non-root user, production node_modules only, < 200MB final image. 5. apps/web/Dockerfile: 3 stages (deps → builder → runner), standalone output. 6. infra/docker/docker-compose.production.yml: resource limits, log rotation. 7. infra/scripts/deploy.sh: pull → migrate (prisma migrate deploy) → rolling restart → health check → rollback on failure.

③ CHECKING / MANUAL TESTING

- Push a commit to a PR — CI workflow must trigger automatically.

- All CI jobs (lint, typecheck, test-api, build) must pass green.

- Merge to develop — staging deploy workflow must trigger.

- Docker images must appear in GitHub Container Registry.

- Run: docker build -f apps/api/Dockerfile . — must succeed under 3 minutes.

- Final API image size must be under 200MB.

PHASE 2 — REVENUE + TRUST Months 4–5 ¦ Goal: Subscription billing live · PRISM Verified · PRISM Protect · First paying vendor

STEP 2.1 — Subscription Billing Engine — 5-Tier SaaS Model

① SETUP BEFORE THE PROMPT

- All Phase 1 steps must be complete and passing their checks.

② THE EXACT COPILOT PROMPT

Build the SubscriptionModule for PRISM Commerce V4.0. 5 tiers: - FREE: ৳0/mo — 5 products, 3 AI queries/day, no live commerce - STARTER: ৳500/mo — 100 products, 20 AI/day, 2 live/mo, WhatsApp alerts - GROWTH: ৳1,500/mo — 1000 products, unlimited AI, unlimited live - SCALE: ৳3,000/mo — unlimited, API access, brand store, 3% commission - ENTERPRISE: ৳5,000/mo — all features, custom commission 1. SubscriptionService: createSubscription, processMonthlyBilling (BullMQ CRON 1st of month), upgradeTier (prorate), downgradeTier (next cycle), cancelSubscription, checkFeatureAccess(vendorId, feature) → boolean. 2. SubscriptionGuard: @RequiresTier() decorator checks vendor tier. 3. Commission rates: FREE=7%, STARTER=5%, GROWTH=4%, SCALE=3%, ENTERPRISE=custom. 4. Billing failure: 3-day grace → downgrade to FREE → WhatsApp notification. 5. Annual billing: 2 months free (10-month price for 12 months). 6. Frontend: /[locale]/pricing — tier comparison table with ৳ Bengali pricing.

③ CHECKING / MANUAL TESTING

- POST /api/subscriptions (create FREE tier) — must create with correct next_billing_date.

- Upgrade STARTER → GROWTH — must prorate correctly and update commission rate.

- @RequiresTier("GROWTH") guard — FREE vendor must receive 403.

- Open /bn/pricing — must show all 5 tiers with ৳ pricing in Bengali.

STEP 2.2 — PRISM Verified — 3-Tier KYC + Document Upload

① SETUP BEFORE THE PROMPT

- Configure S3-compatible storage: MinIO locally via Docker, Cloudflare R2 for production.

- Run: pnpm --filter api add @aws-sdk/client-s3 multer

② THE EXACT COPILOT PROMPT

Build the KYC and PRISM Verified system for PRISM Commerce V4.0. 1. Document upload: POST /api/verification/documents/upload Accept: NID (JPG/PNG < 5MB), Trade License (PDF < 10MB), TIN, Brand auth. Store at: compliance/{vendorId}/{documentType}/{timestamp} Create ComplianceDocument record with status PENDING. 2. Three tiers: BASIC: NID only → PRISM Protect eligible BUSINESS: NID + Trade License + TIN → priority search placement PREMIUM: Business + brand auth + bank account → Brand Store access 3. Admin review: GET /api/verification/queue — pending verifications PATCH /api/verification/:vendorId/approve — set level, WhatsApp congratulations PATCH /api/verification/:vendorId/reject — reason + WhatsApp notify 4. Frontend wizard (apps/web/src/app/[locale]/dashboard/verification/): Step 1: Choose tier. Step 2: Upload documents (drag+drop, preview). Step 3: Review. Step 4: Pending screen (3-5 business days estimate). 5. VerificationBadge component: BASIC: blue ✓ Verified. BUSINESS: gold ✓ PRISM Business. PREMIUM: platinum ✓ PRISM Premium + Brand Store access. Show badge on all vendor store pages and product listings.

③ CHECKING / MANUAL TESTING

- POST /api/verification/documents/upload with a PDF — must return S3 URL.

- POST /api/verification/submit — must create VerificationLevel with PENDING.

- GET /api/verification/queue (as admin) — must show pending verifications.

- Approve a vendor — must trigger WhatsApp congratulations job.

- Check vendor store page — PRISM Verified badge must appear after approval.

STEP 2.3 — PRISM Protect — Buyer Protection + Dispute Resolution

① SETUP BEFORE THE PROMPT

- EscrowModule (Step 1.8) and VerificationModule (Step 2.2) must be complete.

② THE EXACT COPILOT PROMPT

Build the PRISM Protect buyer protection system for PRISM Commerce V4.0. Guarantees: Product not as described → full refund. Not delivered on time → full refund. 7-day return window. SLA: acknowledge < 24h, resolve < 72h. Fund: 0.5% of each transaction → protection pool. 1. BuyerProtectionService: fileClaim(buyerId, orderId, reason, evidenceFiles) acknowledgeClaim(claimId): INVESTIGATING — must happen within 24h resolveClaim(claimId, resolution, refundAmount?)) getSLAStatus(): identify breached claims for escalation 2. SLA CRON (every 30 min): Claims not acknowledged > 24h → escalate to SUPER_ADMIN Claims not resolved > 72h → escalate + offer auto-refund 3. Protection pool: 0.5% on each order payment → credit pool account. Monthly report for Finance Admin. 4. Frontend: - File claim button on order detail (visible 7 days after delivery) - Claim form: reason dropdown + evidence upload - Claim tracking: status timeline with timestamps - Support dashboard: claim queue with SLA countdown timers 5. Eligibility: BUSINESS/PREMIUM verified vendors only, HELD escrow only.

③ CHECKING / MANUAL TESTING

- POST /api/protect/claim — must create BuyerProtectionClaim with OPEN status.

- GET /api/protect/claims (as support) — must show claims with SLA countdowns.

- Resolve with RESOLVED_REFUND — must trigger buyer refund via escrow.

- Set claim created_at to 25h ago — SLA CRON must trigger escalation.

STEP 2.4 — Product Catalog — Full CRUD, Variants, Schema.org SEO, Hybrid Search

① SETUP BEFORE THE PROMPT

- Meilisearch must be running (Step 1.2). pgvector extension must be active.

- Run: pnpm --filter api add meilisearch @xenova/transformers

② THE EXACT COPILOT PROMPT

Build the ProductModule and SearchModule for PRISM Commerce V4.0. 1. ProductService (CQRS): CreateProductCommand → ProductCreatedEvent - Validate vendor subscription tier (FREE: max 5 products) - Generate bilingual slug from name_en - Auto-generate Schema.org JSON-LD: Product type - Queue BullMQ: GenerateEmbeddingJob (MiniLM-L6-v2 → vector(384)) - Queue BullMQ: IndexInMeilisearch UpdateProductCommand + DeleteProductCommand (soft delete) 2. SearchService (hybrid search): - Meilisearch: searchableAttributes [name_en, name_bn, description_en, description_bn], filterableAttributes [category_id, price, verification_level] - semanticSearch(query): embed → pgvector cosine → top 20 - lexicalSearch(query, filters): Meilisearch with typo tolerance - hybridSearch(query): RRF merge: score = Σ 1/(60 + rank_i) 3. Controller: GET /api/products, GET /api/products/:slug, GET /api/products/search (hybrid), POST /api/products (Vendor), PATCH /api/products/:id, DELETE /api/products/:id, POST /api/products/:id/variants. 4. Frontend pages: /[locale]/products/[slug]: gallery + variants + cart + wishlist + vendor card with PRISM badge + reviews + related products Schema.org JSON-LD injected in <head> /[locale]/dashboard/products: vendor product management table /[locale]/dashboard/products/new: multi-step creation form (EN + BN fields)

③ CHECKING / MANUAL TESTING

- POST /api/products — must trigger embedding + Meilisearch indexing jobs.

- GET /api/products/search?q=শাড়ি (Bengali) — must return relevant results.

- GET /api/products/:slug — must include Schema.org JSON-LD in response.

- Check product.embedding in Prisma Studio — 384-dimension vector must exist.

- FREE vendor: try to create 6th product — must return 403 with upgrade message.

PHASE 3 — AI + GENAI CORE Months 6–8 ¦ Goal: GBR ONNX running · All 15 AI modules live · Sahayak agentic mode working

STEP 3.1 — GBR ONNX Model — Synthetic Data, Training, Export, Inference

① SETUP BEFORE THE PROMPT

- Python 3.11+: pip install scikit-learn skl2onnx onnxruntime numpy pandas --break-system-packages

- Festival calendar must be seeded. Run: pnpm --filter api add onnxruntime-node

② THE EXACT COPILOT PROMPT

Build the GBR ONNX forecasting system for PRISM Commerce V4.0. PART A — infra/scripts/generate_synthetic_data.py: Generate 50,000 synthetic Bangladesh retail sales records with: - 13 features: quantity_7d/14d/30d, rolling_mean_7d, rolling_std_7d, trend_slope, day_of_week, is_festival_week, days_to_next_festival, festival_type (eid/puja/pohela one-hot), temperature_avg, precipitation_mm, category_velocity_score - Target: units_sold_next_7d - Realistic BD patterns: Eid surge 3x, monsoon impact, weekend effects - Output: infra/data/synthetic_bd_retail.csv PART B — infra/scripts/train_gbr.py: Load CSV. Train GradientBoostingRegressor(n_estimators=200, max_depth=5, learning_rate=0.05, subsample=0.8, random_state=42). Export to ONNX: apps/api/src/ai/models/gbr_forecast.onnx (< 200KB). Assert: inference time < 80ms. Print MAE vs WMA baseline. PART C — NestJS inference (apps/api/src/ai/forecast/): OnnxInferenceService: load model on init, predict(Float32Array) < 80ms, cache Redis key: forecast:{productId}:{date} TTL 24h. ForecastService (Module 01): buildFeatureVector(productId) queries DB, injects festival/weather features, runs inference. ReorderService (Module 02): ROP = demand × lead_time + safety_stock. VelocityService (Module 03): exponential smoothing, classify trend. OpportunityEngine (Module 14): BullMQ CRON every 15min, 4 alert types. WhatIfService: modify features, re-run inference, return delta.

③ CHECKING / MANUAL TESTING

- python infra/scripts/generate_synthetic_data.py — must produce CSV > 40,000 rows.

- python infra/scripts/train_gbr.py — must produce gbr_forecast.onnx < 200KB.

- GET /api/ai/forecast/:productId — must return forecast < 200ms (cache miss).

- GET /api/ai/forecast/:productId (second call) — must return < 10ms (cache hit).

- GET /api/ai/reorder/:productId — must return ROP with festival_multiplier.

- GET /api/ai/opportunities/:vendorId — must return alerts with severity.

STEP 3.2 — Sahayak V2 — Agentic GenAI Assistant with 9 Function Calls

① SETUP BEFORE THE PROMPT

- Ollama must be running. Pull model: docker exec prism-ollama ollama pull llama3.2

- All AI modules from Step 3.1 must be working.

- Run: pnpm --filter api add @langchain/core @langchain/ollama

② THE EXACT COPILOT PROMPT

Build Sahayak V2 — the agentic GenAI assistant for PRISM Commerce V4.0. LLM: Ollama Llama 3.2 (primary). OpenAI GPT-4o (fallback for SCALE+ vendors). Languages: auto-detect Bengali vs English, respond in same language. Mode: agentic — executes actions, does not just advise. 9 available tools: - search_products(query, filters?) - get_forecast(product_id) - create_coupon(product_id, discount_pct, valid_days) - add_to_cart(product_id, quantity, variant_id?) - apply_coupon(coupon_code) - get_order_status(order_id) - set_discount(product_id, discount_pct) - get_analytics(period: "7d"¦"30d"¦"90d") - go_live(title, scheduled_time?) RAG context: embed user message → pgvector search → top 5 items → inject. Max 3 tool-call iterations per message. Save all conversations to SahayakConversation table. Rate limiting (Redis counter sahayak:{userId}:{date}): FREE: 3/day, STARTER: 20/day, GROWTH+: unlimited. Frontend: floating chat widget on vendor dashboard + buyer homepage. Voice input: Web Speech API → Bengali transcription → send as message. Bengali and English supported in the same conversation.

③ CHECKING / MANUAL TESTING

- POST /api/ai/sahayak/chat: "আমার কম বিক্রির পণ্যে কুপন বানাও" — must detect Bengali, call tools, reply in Bengali.

- POST /api/ai/sahayak/chat: "Show me my sales for last 30 days" — must call get_analytics(30d), reply in English.

- 4th message as FREE vendor — must return 429 with upgrade prompt.

- "Schedule a live stream tomorrow 7pm" — must create LiveStream record.

- SahayakConversation table — must store messages, tool_calls, tokens_used.

STEP 3.3 — Remaining AI Modules — Coupon, Anomaly, VPS, WhatsApp Engine, Weather, Bundles

① SETUP BEFORE THE PROMPT

- GBR ONNX (3.1) and Sahayak (3.2) must be working.

- Sign up for OpenWeatherMap free API (1,000 calls/day). Add key to .env.

② THE EXACT COPILOT PROMPT

Build remaining AI modules for PRISM Commerce V4.0. All in apps/api/src/ai/. Module 04 — Coupon Optimizer: POST /api/ai/coupon-optimize Optimal Discount = (Surplus Ratio - 1) / Price Elasticity × festival_urgency Auto-trigger when days_of_stock > 45. Module 05 — Order Anomaly Detector: BullMQ job on every order (async) 6 signals (Z-score): order_frequency, quantity, address_mismatch, payment_method_age, device_fingerprint, cod_history_score. Composite > 2.5 → flag. COD history < 0.5 → block COD option. Module 06 — Vendor Performance Score: GET /api/ai/vps/:vendorId 5 components: fulfillment(35%) + rating(25%) + response_time(15%) + delivery_accuracy(15%) + dispute_rate(10%). Tiers: Platinum/Gold/Silver/Watch. Module 07 — WhatsApp Engine: 12 templates (EN + BN) Templates: order_placed, order_shipped, order_delivered, low_stock_alert, stockout_warning, festival_surge_alert, weather_demand_alert, weekly_forecast_digest, payment_received, escrow_released, vps_tier_change, academy_new_module. Rate limit: 5/vendor/hour, 50/vendor/day. Fallback to in-app. Module 08 — Category Velocity: hourly CRON, min 3 vendors, privacy-safe. Module 09 — ML Feedback Loop: weekly CRON, ForecastAccuracy table, retrain alert if rolling_avg_error > 0.25 for > 30% of products. Module 10 — Weather Service: OpenWeatherMap, 6h cache, BD cities. Module 15 — Bundle Recommender: weekly co-purchase matrix, GET /api/ai/bundles. Seed FestivalCalendar: Eid-ul-Fitr, Eid-ul-Adha, Durga Puja, Pohela Boishakh, Ramadan, Victory Day, Valentine's Day, Independence Day (with surge data).

③ CHECKING / MANUAL TESTING

- POST /api/ai/coupon-optimize — must return recommended_discount_pct 5-50%.

- Place suspicious order → admin dashboard must show flagged order.

- GET /api/ai/vps/:vendorId — must return score with all 5 components.

- Run festival seed → festival_calendar must have all 8 festivals.

- Run hourly category velocity CRON → category_velocity table must update.

- GET /api/ai/bundles/:vendorId — must return top 5 bundle suggestions.

PHASE 4 — COMMERCE + COMMUNICATION Months 9–10 ¦ Goal: WhatsApp live · LiveKit working · Short-form video · TikTok + Facebook Sync

STEP 4.1 — WhatsApp Business API — 12 Bengali + English Templates

① SETUP BEFORE THE PROMPT

- Apply for Meta WhatsApp Business API. Get Phone Number ID and API token.

- Submit all 12 templates to Meta (EN + BN simultaneously) — approval takes 1-3 days.

- Add to .env: WHATSAPP_TOKEN, WHATSAPP_PHONE_NUMBER_ID, WHATSAPP_BUSINESS_ACCOUNT_ID

② THE EXACT COPILOT PROMPT

Build the WhatsApp Business integration for PRISM Commerce V4.0. 12 Meta-approved templates (provide exact bodies for submission): order_placed (EN): "Hello {{1}}! Your order #{{2}} for ৳{{3}} has been placed. Track at: {{4}}" order_placed (BN): "হ্যালো {{1}}! আপনার অর্ডার #{{2}} সফলভাবে সম্পন্ন হয়েছে। ট্র্যাক করুন: {{4}}" low_stock_alert (BN): "⚠️ আপনার {{1}} পণ্যে মাত্র {{2}}টি বাকি। আগামী ৭ দিনে {{3}}টি বিক্রি হবে। এখনই অর্ডার করুন।" (Generate all 12 templates in both EN and BN with proper variable placeholders) WhatsApp webhook handler: - GET /api/webhooks/whatsapp: hub verification - POST /api/webhooks/whatsapp: incoming messages + delivery receipts BullMQ queue: whatsapp-notifications (concurrency: 5, retry: 3 exponential). Rate limit: 5/vendor/hour, 50/vendor/day via Redis counters. Fallback: if WhatsApp fails → in-app notification. Opt-out: user replies STOP → whatsapp_opt_out = true. Weekly digest CRON: Monday 9am Bangladesh time (UTC+6).

③ CHECKING / MANUAL TESTING

- GET /api/webhooks/whatsapp?hub.challenge=test — must return "test".

- Trigger low_stock_alert — must receive WhatsApp message on test number.

- Check notification table — channel: WHATSAPP and delivered: true.

- Test with wrong token — webhook must return 403.

STEP 4.2 — LiveKit Live Commerce — Streaming, Shoppable Overlay, Q&A

① SETUP BEFORE THE PROMPT

- Sign up at livekit.io (free cloud tier sufficient for development).

- Run: pnpm --filter api add livekit-server-sdk

- Run: pnpm --filter web add @livekit/components-react @livekit/client

- Add to .env: LIVEKIT_API_KEY, LIVEKIT_API_SECRET, LIVEKIT_HOST

② THE EXACT COPILOT PROMPT

Build the Live Commerce system for PRISM Commerce V4.0. LiveService: - startStream(vendorId, title, featuredProducts): check STARTER+ sub, create LiveStream record LIVE, generate LiveKit room, return tokens. - joinStream(streamId, buyerId): generate viewer token (canPublish=false). - endStream(streamId): update ENDED, record duration. - flashSaleDuringLive(streamId, productId, discountPct, durationSeconds). Real-time Socket.io events (/live namespace): - viewer-count (every 30s), product-pinned, flash-sale countdown, - q-and-a, emoji-reactions (❤️ 🔥 😍 👏), order-placed-during-live. Controller: POST /api/live/start, /join, /end, GET /api/live/active, POST /api/live/:id/product, /api/live/:id/flash-sale. Frontend pages: - /[locale]/live: grid of all LIVE streams with viewer counts. - /[locale]/live/[streamId]: LiveKit VideoTrack + shoppable sidebar + flash sale countdown + Q&A + emoji reactions. - /[locale]/dashboard/live: "Go Live" button + product selection + stream controls + real-time viewer analytics.

③ CHECKING / MANUAL TESTING

- POST /api/live/start — must return vendor_token and room_id from LiveKit.

- Open /[locale]/live/[streamId] — must connect and show video feed.

- Pin product in vendor controls — must appear for viewer within 1 second.

- Start 60s flash sale — countdown must appear on all viewer screens.

- End stream — status must update to ENDED and disconnect all viewers.

STEP 4.3 — Short-Form Video Commerce — Upload, Processing, Feed Algorithm

① SETUP BEFORE THE PROMPT

- S3-compatible storage must be configured (MinIO locally, Cloudflare R2 production).

- Run: pnpm --filter api add fluent-ffmpeg @aws-sdk/client-s3

- Run: pnpm --filter web add react-player

② THE EXACT COPILOT PROMPT

Build the Short-Form Video commerce system for PRISM Commerce V4.0. VideoService: - uploadVideo: validate (max 60s, 100MB, MP4/MOV/WebM) → upload → queue ProcessVideoJob. - processVideo (BullMQ): ffmpeg compress to 720p H.264, generate thumbnail, extract duration, upload processed files to S3 CDN path. - getVideoFeed(buyerId, page): scoring algorithm: (0.4 × recency) + (0.3 × trending) + (0.2 × category_affinity) + (0.1 × vps) Exclude watched videos (Redis set watched:{buyerId}). Return 10/page. - recordView, likeVideo, getTrendingVideos. Controller: POST /api/videos/upload, GET /api/videos/feed, GET /api/videos/trending, GET /api/videos/:id, POST /api/videos/:id/view, POST /api/videos/:id/like. Frontend (TikTok-style vertical swipe): - Auto-play on viewport entry (IntersectionObserver). - Pause when scrolled out. Mute by default, unmute on tap. - Product overlay at bottom: tagged products + Add to Cart. - Vendor upload UI: camera record or file upload + product tagging + preview.

③ CHECKING / MANUAL TESTING

- POST /api/videos/upload (test MP4) — must return video ID and processing status.

- ProcessVideoJob must complete and generate thumbnail.

- GET /api/videos/feed — must return 10 ranked videos.

- Watch 5 videos, call feed again — watched videos must not reappear.

- Tap product card on video — must add to cart.

⭐ NEW IN V2 STEP 4.4 — In-App Chat + Social Commerce Sync (Facebook + TikTok)

① SETUP BEFORE THE PROMPT

- Socket.io WebSocket foundation from Step 1.4 must be working.

- Register for Facebook for Developers + TikTok for Developers accounts.

- Run: pnpm --filter api add @nestjs/websockets socket.io

② THE EXACT COPILOT PROMPT

Build the In-App Chat system AND Social Commerce Sync for PRISM Commerce V4.0. ━━━ PART A: IN-APP CHAT ━━━ ChatModule (apps/api/src/chat/): - ChatService: sendMessage(senderId, receiverId, orderId, content) getConversation(userId, partnerId, page) markAsRead(conversationId, userId) aiAutoResponse(orderId, message): check if common query → Sahayak responds automatically (delivery ETA, return policy, stock questions). - WebSocket Gateway (Socket.io namespace: /chat): join-room: join private room for conversation send-message: real-time message delivery typing: typing indicator read-receipt: mark messages read - Controller: GET /api/chat/conversations, GET /api/chat/:partnerId, POST /api/chat/send, POST /api/chat/read. - Frontend: message thread UI with real-time WebSocket, typing indicator, read receipts, AI auto-response tag. ━━━ PART B: SOCIAL COMMERCE SYNC ━━━ SocialSyncModule (apps/api/src/social/): - Facebook Shops sync: POST /api/social/facebook/connect (OAuth2 with Facebook Pages) syncToFacebook(vendorId): Push active products to Facebook Catalog API Sync on: product create, update, delete, price change. Map PRISM fields → Facebook Product Feed format. - TikTok Shop sync: POST /api/social/tiktok/connect (TikTok Shop Partner API OAuth) syncToTiktok(vendorId): Push products to TikTok Shop catalog. Handle TikTok category mapping (TikTok categories ≠ PRISM categories). - Sales attribution: when an order comes from Facebook/TikTok referrer, tag order.source = "facebook_shop" ¦ "tiktok_shop". GET /api/social/attribution/:vendorId: breakdown by channel. - SocialSyncCRON: hourly sync for all connected vendors (BullMQ). - Frontend: Social Commerce settings panel in vendor dashboard. Connect/disconnect Facebook + TikTok. Sync status indicator. Sales attribution chart (Recharts): PRISM vs Facebook vs TikTok.

③ CHECKING / MANUAL TESTING

- POST /api/chat/send — must deliver message via WebSocket to receiver within 500ms.

- Open two browser tabs as buyer+vendor — real-time chat must work between them.

- AI auto-response: ask "When will my order arrive?" — Sahayak must reply automatically.

- Connect Facebook Shops — must successfully authenticate via OAuth.

- Create a product — Facebook sync job must trigger and product must appear in FB catalog.

- GET /api/social/attribution/:vendorId — must return channel breakdown.

PHASE 5 — LOGISTICS + MOBILE Months 11–12 ¦ Goal: 3PL routing live · COD intelligence · POS mode · React Native MVP

STEP 5.1 — 3PL Logistics — Pathao, RedX, Paperfly, Steadfast, eCourier

① SETUP BEFORE THE PROMPT

- Register for sandbox API accounts with: Pathao Courier, RedX, Paperfly, Steadfast, eCourier.

- Add all API keys and base URLs to .env.

② THE EXACT COPILOT PROMPT

Build the 3PL Logistics Intelligence system for PRISM Commerce V4.0. 1. ILogisticsGateway interface: createShipment, trackShipment, cancelShipment, getRates. 2. Implement 5 gateways: PathaoGateway: POST /aladdin/api/v1/orders RedXGateway: POST /api/v1.0.0/parcel PaperFlyGateway: POST /api/bookParcel SteadfastGateway: POST /api/v1/create_order ECourierGateway: POST /merchant/order (Dhaka only) 3. Intelligent Routing Engine: routeOrder(): score each 3PL: (0.4 × cost_score) + (0.3 × sla_score) + (0.3 × reliability_score) reliability from historical delivery_accuracy per 3PL. autoAssign: take top-ranked, create shipment, update order. failover: primary rejected/timeout → auto-assign to next 3PL. 4. COD Intelligence: scoreCOD(buyerId, address, phone) → risk 0-100. risk > 70: block COD. risk 40-70: allow + warn vendor. COD incentive: "৳20 off if you switch to bKash!" at checkout. 5. Tracking CRON: every 2h for IN_TRANSIT orders → fetch status → update order → WhatsApp/push on status change → DELIVERED starts 48h escrow release countdown.

③ CHECKING / MANUAL TESTING

- POST /api/logistics/rates — must return quotes from all 5 eligible 3PLs.

- POST /api/logistics/route — must return ranked 3PLs with scores.

- Simulate 3PL rejection — failover must assign to next 3PL automatically.

- Test COD: buyer with 0 cod_history_score — must return high risk and block COD.

STEP 5.2 — POS Mode — Barcode Scan, Bangla QR, Offline PWA

① SETUP BEFORE THE PROMPT

- Bangla QR gateway from Step 1.7 must work.

- Run: pnpm --filter web add @zxing/browser next-pwa

② THE EXACT COPILOT PROMPT

Build the POS Mode for PRISM Commerce V4.0. Backend (apps/api/src/pos/): - processSale(vendorId, items, paymentMethod): validate inventory, decrement variants, create PosTransaction + WalletTransaction. BANGLA_QR: generate QR via BanglaQrGateway. - processOfflineSales(vendorId, pendingSales[]): validate each, skip conflicts. - getBarcodeProduct(barcode): lookup ProductVariant by barcode. Frontend (PWA, touch-first): - Barcode scanner: @zxing/browser camera → scan → fetch product. - Cart: scanned items, quantity +/-, price, remove. - Payment buttons: BKASH ¦ NAGAD ¦ BANGLA_QR ¦ CASH. - Bangla QR: display QR, poll for confirmation. - Receipt: window.print() simple receipt. - Offline: queue sales in localStorage, sync button. PWA config (next.config.ts + public/manifest.json): - App name: "PRISM POS". Start URL: /bn/dashboard/pos. - Display: standalone. Icons: 192x192 + 512x512. - Service worker: cache POS page + product lookup API for offline. WhatsApp daily summary: 10pm BD time → total sales, transactions, top 3 products.

③ CHECKING / MANUAL TESTING

- Open /[locale]/dashboard/pos on mobile — must be installable as PWA.

- Scan a barcode with camera — must display correct product.

- Process BANGLA_QR sale — must generate QR and update inventory on confirmation.

- Offline → 3 sales → online → sync — all 3 must be recorded.

- POS page in offline mode — must load from service worker cache.

⭐ NEW IN V2 STEP 5.3 — Referral & Affiliate System

① SETUP BEFORE THE PROMPT

- All Phase 4 steps must be complete.

- Wallet system from Step 2.1 (PRISM Wallet) must be working.

② THE EXACT COPILOT PROMPT

Build the Referral & Affiliate system for PRISM Commerce V4.0. ━━━ PART A: REFERRAL SYSTEM ━━━ ReferralService: - generateVendorReferral(vendorId): create ReferralCode type=VENDOR Reward: ৳500 wallet credit for referrer when referee completes 5 orders. - generateBuyerReferral(userId): create ReferralCode type=BUYER Reward: ৳50 wallet credit for each buyer who places first order via link. - applyReferralCode(newUserId, code): link referee to referrer, track in DB. Apply welcome discount to new user. - checkAndRewardReferral(orderId): triggered after order completion. Check if referee milestone reached → credit referrer wallet. Frontend: - Referral dashboard: unique link + QR code for sharing. - Referred users count + earnings timeline. - Share to WhatsApp, Facebook, copy link. ━━━ PART B: AFFILIATE / INFLUENCER PROGRAM ━━━ AffiliateService: - registerAffiliate(userId): create affiliate account, generate unique tracking links per product. - trackClick(affiliateId, productId, sessionId): record click, store affiliate cookie (30-day attribution window). - trackConversion(orderId): if order placed within 30 days of click, attribute to affiliate. Commission: 2% of order value. - getAffiliateStats(affiliateId): clicks, conversions, earnings. - monthlyPayout(): BullMQ CRON on 1st → calculate earned commissions → create VendorDisbursement to affiliate's bKash/Nagad. Attribution tracking URL: /go/:affiliateCode/:productSlug Redirects to product page + sets affiliate cookie. Frontend: Affiliate dashboard with stats, payout history, link generator. Minimum payout threshold: ৳500.

③ CHECKING / MANUAL TESTING

- GET /api/referral/my-code — must return unique referral link.

- New user registers with referral code — ReferralCode used_count must increment.

- Complete 5 orders as referred vendor — referrer wallet must receive ৳500.

- Click affiliate link — affiliate cookie must be set with 30-day expiry.

- Place order after clicking affiliate link — AffiliateTracking must record conversion.

- Monthly payout CRON — must create VendorDisbursement for affiliates > ৳500.

⭐ NEW IN V2 STEP 5.4 — React Native MVP — Expo (Browse, Buy, Chat, Video, Vendor Dashboard)

① SETUP BEFORE THE PROMPT

- All Phase 1-4 API endpoints must be stable (Phase 5.1-5.3 can be in progress).

- Install Expo CLI: npm install -g expo-cli

- Create apps/mobile/ workspace in Turborepo: pnpm create expo-app apps/mobile --template blank-typescript

- Add apps/mobile to pnpm-workspace.yaml and turbo.json.

- Install Expo Go on your Android/iOS device for testing.

② THE EXACT COPILOT PROMPT

Build the React Native MVP for PRISM Commerce V4.0 in apps/mobile/. Tech: Expo SDK 51+, expo-router (file-based routing), NativeWind (Tailwind) State: Zustand (cart, auth) + @tanstack/react-query (server state) HTTP: packages/sdk API client (shared with web) ━━━ BUYER FLOWS ━━━ screens/index.tsx: Buyer homepage - Product grid: trending, categories, search - Short-form video reel feed (FlatList vertical, autoplay on focus) - Flash sale countdown widget screens/product/[slug].tsx: Product detail - Image gallery (horizontal scroll) - Variant selector, price, Add to Cart - PRISM Verified badge, vendor info - Review summary screens/cart.tsx: Cart + Checkout - Cart items with qty controls - Payment method selector (bKash, Nagad, COD) - COD warning if high risk - Place order button (calls POST /api/orders) screens/orders/[id].tsx: Order tracking - Status timeline (Pending → Delivered) - 3PL tracking info + estimated delivery - File claim button (PRISM Protect) ━━━ CHAT ━━━ screens/chat/[partnerId].tsx: - Real-time chat via Socket.io - Message bubbles, timestamps, read receipts - Bengali keyboard support ━━━ VENDOR FLOWS ━━━ screens/dashboard/index.tsx: Vendor home - Sales summary card (today / week / month) - AI forecast chart (Victory Native line chart) - Opportunity Engine alerts (4 types, color-coded) - Quick actions: Add Product, Go Live, View Orders screens/dashboard/orders.tsx: Order list + management - Filter by status. Tap to view detail + update status. ━━━ SHARED ━━━ Bottom tab navigation: Home ¦ Search ¦ Orders ¦ Chat ¦ Profile Bengali/English toggle in profile settings. Push notifications: Expo Notifications → subscribe to order updates. Biometric auth for returning users (expo-local-authentication). All screens must work with the existing NestJS API (same endpoints as web). No new API endpoints needed — the web API is already mobile-ready.

③ CHECKING / MANUAL TESTING

- Run: cd apps/mobile && npx expo start — must open QR code.

- Scan QR with Expo Go on Android — app must load buyer homepage.

- Browse → product → add to cart → checkout flow must complete end-to-end.

- Chat with vendor — real-time messages must appear instantly.

- Vendor dashboard — forecast alerts must display with correct colors.

- Toggle to Bengali — all UI strings must switch to Bengali.

- Push notification: place an order — must receive notification on device.

⭐ NEW IN V2 STEP 5.5 — PRISM Academy + Advanced Analytics Dashboard

① SETUP BEFORE THE PROMPT

- All Phase 1-4 backend must be working.

- Run: pnpm --filter web add recharts @nivo/line date-fns papaparse

② THE EXACT COPILOT PROMPT

Build PRISM Academy and the Advanced Analytics Dashboard for PRISM Commerce V4.0. ━━━ PART A: PRISM ACADEMY ━━━ AcademyModule (apps/api/src/academy/): - AcademyModule: manage learning modules (create, order, video URL) - GET /api/academy/modules — list all modules with progress for current vendor - POST /api/academy/modules/:id/complete — mark module completed - GET /api/academy/certificate/:vendorId — generate PDF cert for completed vendors - Track: AcademyProgress per vendor per module. Frontend (apps/web/src/app/[locale]/dashboard/academy/): - Module grid: video thumbnail, title (EN + BN), duration, completion badge. - Embedded video player (YouTube or S3 video URL). - Progress tracker: completed/total with percentage ring. - Certification page: "PRISM Certified Seller" badge + PDF download. - Module topics (seed 10 modules): 1. Getting started with PRISM (Bengali) 2. Adding your first product 3. Understanding AI forecasts 4. Going live: step-by-step guide 5. How to use Sahayak AI assistant 6. Setting up Bangla QR for your shop 7. Understanding your VPS score 8. Creating reels that sell 9. Logistics and delivery guide 10. Growing with referrals and affiliates ━━━ PART B: ADVANCED ANALYTICS DASHBOARD ━━━ AnalyticsModule endpoints: - GET /api/analytics/revenue?period=7d¦30d¦90d¦custom - GET /api/analytics/orders?period= - GET /api/analytics/products/top?period=&limit=10 - GET /api/analytics/categories/breakdown - GET /api/analytics/channels/attribution (social vs organic) - GET /api/analytics/customers/retention - GET /api/analytics/export?format=csv¦json Frontend (apps/web/src/app/[locale]/dashboard/analytics/): - Revenue chart: Recharts AreaChart, date range picker, period comparison. - Orders chart: BarChart by day, payment method breakdown (pie). - Top products table: name, units sold, revenue, trend arrow. - Category breakdown: Recharts TreeMap. - Social attribution: channel comparison (PRISM vs Facebook vs TikTok). - Customer retention: cohort heatmap (@nivo/heatmap). - Export: CSV download button for each chart. - Real-time: WebSocket updates for live order count and revenue.

③ CHECKING / MANUAL TESTING

- GET /api/academy/modules — must return 10 seeded modules with progress.

- Mark module as completed — AcademyProgress must update.

- Complete all 10 modules — must unlock certificate download.

- GET /api/analytics/revenue?period=30d — must return daily revenue data.

- Open analytics dashboard — all 6 chart types must render with real data.

- Download CSV export — must contain correct column headers and data.

PHASE 6 — POLISH + LAUNCH Months 13–15 ¦ Goal: Security audit · Load test · 50-vendor beta · Public launch Dhaka

STEP 6.1 — Security Audit — OWASP ZAP + Manual Checklist + Pentest

① SETUP BEFORE THE PROMPT

- All features from Phases 1–5 deployed to staging environment.

- Install OWASP ZAP: https://www.zaproxy.org/ (free, open source).

② THE EXACT COPILOT PROMPT

Guide me through a full security audit of PRISM Commerce V4.0. 1. OWASP ZAP scan: target staging-api.prism.com.bd — Active Scan all /api/*. Focus: SQL injection, XSS, CSRF, broken auth, security misconfiguration. 2. Generate a complete manual security checklist covering: Authentication: JWT secrets 32+ chars, refresh rotation, MFA bypass impossible, rate limit login 10/15min, password reset tokens expire 1h. Authorization: every endpoint has @Roles(), RLS tested (Vendor A ≠ Vendor B), admin endpoints blocked for non-admins. Payments: all webhooks server-verified, amounts validated server-side, escrow transitions atomic, duplicate transaction IDs rejected. Data: no stack traces in prod, passwords bcrypt, credentials never logged, .env not in git. API: CORS allows only frontend domain, Helmet.js enabled, file uploads have size + type validation. 3. Fix top 10 ZAP findings — for each: patch the NestJS code. 4. Penetration test cases: □ POST /api/orders with total: -1 (negative amount injection) □ POST /api/escrow/:id/release without Finance Admin role □ Access Vendor B orders using Vendor A token □ Replay a payment webhook (duplicate transaction ID) □ Bypass subscription limit via direct API call

③ CHECKING / MANUAL TESTING

- OWASP ZAP scan: 0 HIGH risk findings, 0 CRITICAL findings.

- All manual checklist items checked ✓.

- POST /api/orders with total: -500 — must return 400.

- Vendor A token accessing Vendor B vendorId — must return 403.

- Replay payment webhook with duplicate trxID — must be idempotent.

STEP 6.2 — Load Testing — k6 at 10,000 Concurrent Users

① SETUP BEFORE THE PROMPT

- Install k6: https://k6.io/docs/getting-started/installation/

- Staging environment deployed on Hetzner VPS with production-like resources.

② THE EXACT COPILOT PROMPT

Create k6 load tests for PRISM Commerce V4.0 in infra/scripts/load-tests/. 1. smoke-test.js — 5 VUs, 1 minute: login → browse → cart → dashboard. 2. load-test.js — ramp to 1000 VUs over 5 min, hold 10 min: 60% buyer browsing, 20% vendor dashboard, 15% order flow, 5% Sahayak. 3. stress-test.js — ramp to 5000 VUs to find breaking point. 4. spike-test.js — simulate Eid sale: 0 → 10000 VUs in 30s → 5 min → 0. Thresholds (fail if exceeded): - http_req_duration p(95) < 500ms - http_req_duration p(99) < 1000ms - http_req_failed rate < 1% - Product search p(95) < 100ms - AI forecast p(95) < 200ms After running: provide a Copilot prompt to fix the top 3 bottlenecks. Common bottlenecks to address: missing DB indexes, Redis cache misses, N+1 Prisma queries, missing PgBouncer connection limits.

③ CHECKING / MANUAL TESTING

- k6 run smoke-test.js — must pass all thresholds.

- k6 run load-test.js — p95 must be under 500ms.

- Grafana dashboards during load test — must show real-time metrics.

- Product search: 1000 concurrent — p95 must be under 100ms.

- After load test: no crashed services, no memory leaks.

STEP 6.3 — Beta Launch — 50-Vendor Onboarding, Invite Codes, Monitoring

① SETUP BEFORE THE PROMPT

- All previous steps must pass their checks. Production VPS deployed.

- Domain prism.com.bd configured in Cloudflare DNS.

- UptimeRobot free account set up for external monitoring.

② THE EXACT COPILOT PROMPT

Create the vendor onboarding system and beta launch setup for PRISM Commerce V4.0. 1. 5-step onboarding wizard (/[locale]/onboarding/): Step 1: Shop details (name, description, location, WhatsApp) Step 2: PRISM Verified — choose tier + upload documents Step 3: Subscription tier selection Step 4: First product (AI-assisted: photo → Sahayak suggests details) Step 5: Payment setup (bKash/Nagad number for disbursements) Bengali-first, progress bar, tutorial tooltips, < 5 minutes guarantee. 2. Beta vendor tracking: Seed 50 invite codes in DB. GET /api/auth/validate-invite?code=XXX → { valid: true } Beta vendor tag on their profile. Admin: beta vendor metrics dashboard. 3. Production monitoring: UptimeRobot: monitor https://api.prism.com.bd/api/health every 5 minutes. Grafana "Launch Day" dashboard: real-time orders/min, active users, error rate (< 0.1%), p95 latency (< 200ms), Sahayak queries/hour. Discord webhook: alert on error rate > 1% or p95 > 1s. 4. In-app feedback widget: thumbs up/down on every major feature. POST /api/feedback: { feature, sentiment, comment } Weekly digest email to you (founder) every Monday. 5. Vendor success metrics per beta vendor: time_to_first_product, time_to_first_order, 7d_retention, sahayak_usage_rate, feature_adoption (live/videos/pos).

③ CHECKING / MANUAL TESTING

- GET /api/auth/validate-invite?code=BETA001 — must return { valid: true }.

- Complete full onboarding wizard as test vendor — must complete in under 5 minutes.

- UptimeRobot must show green uptime for https://api.prism.com.bd/api/health.

- Open Grafana Launch Day dashboard — must show real-time metrics.

- Trigger an intentional error — Sentry must capture it within 30 seconds.

STEP 6.4 — Public Launch — SEO, Schema.org, Sitemap, Google Shopping

① SETUP BEFORE THE PROMPT

- All beta feedback from 50 vendors reviewed and critical bugs fixed.

- Legal pages ready: Privacy Policy (EN + BN), Terms of Service, Return Policy.

② THE EXACT COPILOT PROMPT

Prepare PRISM Commerce V4.0 for public launch with full SEO. 1. Schema.org JSON-LD for all pages: Products: Product with name, price, availability, seller (PRISM Verified). Vendor stores: LocalBusiness or Organization schema. Homepage: WebSite with SearchAction for Google Sitelinks Searchbox. Breadcrumbs: BreadcrumbList on all category/product pages. 2. Sitemap: /sitemap.xml auto-generated by Next.js app router. Include: /bn/products/[slug], /en/products/[slug], vendor stores, categories. Exclude: /dashboard, /admin, /api. Frequency: products=daily, categories=weekly, static=monthly. 3. robots.txt: Allow /bn/, /en/, /api/products. Disallow /dashboard/, /admin/. 4. OpenGraph: og:title, og:description, og:image, og:price for all product pages. 5. Google Shopping feed: GET /api/feeds/google-shopping.xml Daily CRON update. Submit to Google Merchant Center. 6. Performance: next/image on all products, Cloudflare CDN stale-while-revalidate, Lighthouse LCP < 2.5s, FID < 100ms, CLS < 0.1. Bundle analysis: ANALYZE=true pnpm build → fix bundles > 100KB. 7. Legal pages: /[locale]/legal/privacy-policy, /terms, /returns. Cookie consent banner on first visit.

③ CHECKING / MANUAL TESTING

- Google Rich Results Test on product URL — must show valid Product structured data.

- GET /sitemap.xml — must return valid XML with all product URLs.

- GET /api/feeds/google-shopping.xml — must return valid product feed.

- Lighthouse on product page — LCP must be under 2.5 seconds.

- Open site incognito — cookie consent banner must appear.

- Open /bn/legal/privacy-policy — must show Bengali Privacy Policy.

# Post-Launch Checklist — First 30 Days

Complete these in the first 30 days after public launch:

| Week | Task |
| --- | --- |
| Week 1 | Monitor Grafana Launch Day dashboard daily. Fix any error > 0.1% of requests within 24h. |
| Week 1 | Check UptimeRobot weekly uptime — target: 99.9%. |
| Week 2 | Review all beta vendor feedback — prioritise top 3 requested features. |
| Week 2 | Vendor acquisition: visit Chawkbazar + Mirpur markets for in-person demos. |
| Week 3 | Submit WhatsApp business verification for higher message limits. |
| Week 3 | Apply for Google Shopping Merchant Center approval. |
| Week 4 | Monthly VAT report generation for all vendors. |
| Week 4 | Weekly forecast accuracy: if rolling_avg_error > 0.25 for > 30% of products → retrain GBR. |
| Month 2 | Begin Chattogram expansion: add Chattogram 3PL routes + festival variants. |
| Month 3 | Evaluate Gate 5: ৳500,000+ monthly revenue → decide Seed round vs continue self-funding. |

# Quick Copilot Recovery Prompts

When things go wrong, use these exact prompts:

## TypeScript Errors

The following TypeScript error occurred in PRISM Commerce V4.0 NestJS API: [paste full error including file path and line number] File content: [paste the full file] Fix the error. Do not change business logic — only fix the type issue. Explain what caused it so I can avoid it in future.

## Prisma Migration Failure

Prisma migration failed with: [paste exact error] My current schema section: [paste relevant models] Fix the schema and provide the correct migration SQL if manual intervention is needed. Do not drop any existing data.

## Docker Service Won't Start

Docker service [name] is failing. Logs: [paste docker logs output] My docker-compose.yml for this service: [paste] Fix the configuration.

## API Endpoint Returns Wrong Data

GET /api/[path] returns [actual] but should return [expected]. Controller: [paste]. Service: [paste]. Prisma query: [paste]. Find and fix the bug. Show me the root cause.

## Copilot Generated Code That Fails Tests

The code you generated in the previous step is failing these tests: [paste failing test output] The generated code: [paste the file] The test file: [paste tests] Fix the implementation to make all tests pass. Do not modify the tests.

## Bengali Text Not Rendering Correctly

Bengali text is not rendering correctly in [component name]. Expected: [paste Bengali text] Actual: [paste what appears] Component: [paste] Locale file (bn.json): [paste relevant section] Fix the rendering issue.

## Payment Webhook Not Triggering Escrow

bKash/Nagad/SSLCommerz payment webhook is being received but escrow is not being created. Webhook handler: [paste]. EscrowService: [paste]. Event store after payment: [paste last 5 events]. Trace the CQRS event chain and find where it breaks.

## Sahayak Not Detecting Bengali

Sahayak is not detecting Bengali input correctly. Input: [paste Bengali message]. Response: [paste what it returned and in which language]. SahayakService language detection code: [paste]. Fix the language detection logic.

## GBR Model Inference Too Slow

GBR ONNX inference is taking [X]ms but must be under 80ms. OnnxInferenceService: [paste]. Current feature vector: [paste sample]. Profile the inference and optimise. Suggest if quantization would help.

PRISM Commerce V4.0 — VS Code Copilot Pro Build Guide v2.0 "The platform that makes Daraz, Shopify, and Netstock unnecessary for Bangladeshi SMEs." Author: Sagar Biswas ¦ Version 2.0 — April 2026