PRISM COMMERCE

EQUITY VESTING AGREEMENT

ইকুইটি ভেস্টিং চুক্তি

Founding Team Equity Agreement  ·  PRISM Commerce V4.0

| Member Name | [Member Full Name — fill before signing] |
| --- | --- |
| Role Title | [Role Title — e.g. Frontend Lead & Mobile Developer] |
| Total Equity Grant | [XX%] — to be filled per role (see Section 2) |
| Project Entity | PRISM Commerce (unregistered project entity — see Section 1.3) |
| Vesting Period | 15 Months (aligned with project roadmap, from joining date) |
| Cliff | 3 Months — 25% vests at end of Month 3 (Cliff Date) |
| Monthly Vesting (post-cliff) | 1/12th of the remaining 75% per month over Months 4–15 (≈ 6.25% of total grant per month) |
| Project Roadmap | PRISM Commerce V4.0 — 15-Month, 6-Phase Plan (April 2026) |
| Start Date | [DD/MM/YYYY] — fill before signing |
| Governing Law | People's Republic of Bangladesh — Arbitration Act, 2001 |

FILING INSTRUCTIONS — INTERNAL USE ONLY (NOT PART OF THE EXECUTED AGREEMENT)

1. Fill in Member Full Name, Role Title, Equity %, and Start Date in the fields above before printing.

2. Each executed copy contains only the receiving Member's own equity percentage.

3. The full equity breakdown across all members is recorded in the PRISM Founders' Register, a separate internal document held by the Founder and not distributed with individual copies.

4. Delete this box before printing the final executed copy.

# 1.  Recitals  (প্রস্তাবনা)

1.1  Parties. This Equity Vesting Agreement ("Agreement") is entered into between:

- Sagar Biswas, originator and lead developer of PRISM Commerce, Dhaka, Bangladesh ("Founder"); and

- [Member Full Name], [Role Title], residing at [Address], Bangladesh ("Member").

1.2  Project. PRISM Commerce is a Bangla-native, AI-powered multi-vendor e-commerce platform being built by a four-person student founding team under a 15-month development and launch roadmap ("Project"). The Founder wishes to grant equity to the Member in recognition of their foundational contributions to the Project, subject to the vesting schedule and conditions set forth herein.

1.3  Entity Status. PRISM Commerce is currently operating as an unregistered project entity. Upon formal incorporation (anticipated prior to or concurrent with Gate 2, as defined in Section 3.5), this Agreement shall attach to the incorporated entity. The parties agree to execute any necessary novation or assignment at the time of incorporation, without further consideration, to give effect to the equity grants described herein. Nothing in this Agreement constitutes the parties as partners or creates a registered legal partnership.

এই চুক্তি Sagar Biswas ("প্রতিষ্ঠাতা") এবং [নাম] ("সদস্য")-এর মধ্যে PRISM Commerce-এ সদস্যের অবদানের বিনিময়ে ইকুইটি প্রদানের বিষয়ে করা হচ্ছে। PRISM Commerce এখন একটি অনিবন্ধিত প্রজেক্ট হিসেবে পরিচালিত হচ্ছে এবং ভবিষ্যতে নিবন্ধিত হলে এই চুক্তি সেই সত্তার সাথে যুক্ত হবে।

# 2.  Equity Grant  (ইকুইটি প্রদান)

2.1  Grant. The Founder hereby agrees to grant the Member an equity stake of [XX]% ("Equity Grant") in PRISM Commerce, subject to the vesting schedule described in Section 3. This equity represents a proportional ownership stake in the revenue, future valuation, and any exit proceeds of PRISM Commerce.

2.2  Full Vesting Requirement. The full Equity Grant of [XX]% shall only be fully earned upon completion of the full 15-month vesting period, as described in Section 3. Prior to full vesting, the Member holds only the vested portion as accrued month by month.

2.3  Founding Equity Breakdown. The total founding equity is allocated as follows, reflecting each Member's domain complexity, hours, and criticality:

| Member | Role | Equity Grant |
| --- | --- | --- |
| Sagar Biswas | Full-Stack Architect & AI Lead | 40% |
| Member B [Your Name] | Frontend Lead & Mobile Developer | 21% |
| Member C [Your Name] | Backend Dev: Payments, Compliance & Logistics | 21% |
| Member D [Your Name] | QA Engineer & Growth / Business Dev | 18% |
| Total |  | 100% |

নোট: এই ইকুইটি স্প্লিট domain-এর জটিলতা, ঝুঁকি, এবং কাজের পরিমাণের উপর ভিত্তি করে নির্ধারণ করা হয়েছে। এটি শুধুমাত্র equity split — salary নয়। প্রতিটি সদস্য development period-এ বিনামূল্যে কাজ করেন এবং revenue generate হলে তাদের vested equity অনুযায়ী বিতরণ পাবেন।

# 3.  Vesting Schedule  (ভেস্টিং সময়সূচী)

The Equity Grant shall vest according to the following schedule. "Vesting" means the Member irrevocably earns the right to that portion of equity. No equity vests before the Cliff Date.

| Milestone | When | Equity Vested | Condition |
| --- | --- | --- | --- |
| Probation Period | Months 1 – 3 | 0% | Active contributor in good standing; delivering Phase 1 tasks per Team Plan v1.0. |
| Cliff Vesting | End of Month 3 | 25% of total grant | Completes 3-month probation and delivers Phase 1 deliverables as defined in PRISM Commerce Team Plan v1.0. |
| Monthly Vesting (post-cliff) | Month 4 – Month 15 | 1/12th of remaining 75% per month (≈ 6.25% of total grant/month) | Meets the Active Contributor Standard (Section 4) for that calendar month. |
| Full Vest | End of Month 15 | 100% of total grant | Completes full 15-month commitment in active contributor standing. |
| Accelerated Vest Bonus | Public Launch (Month 15) | Up to +X% bonus — see Section 3.4 | Platform achieves Gate 5 milestone. Bonus amount per Section 3.4. |

## 3.1  Vesting Mathematics — Illustrative Example

If Member B holds a 21% Equity Grant and completes 10 months of active contribution (through Month 10):

- Month 3 Cliff:  21% × 25% = 5.25% vested.

- Months 4 – 10 (7 months):  21% × 75% ÷ 12 = ~1.3125% per month × 7 months = ~9.1875% additional.

- Total vested at Month 10:  5.25% + 9.1875% ≈ 14.4375%.

- Remaining unvested at Month 10:  21% − 14.4375% ≈ 6.5625%, vesting over Months 11–15.

## 3.2  Vesting Timeline — Project Alignment

The vesting period is set at 15 months to align precisely with the PRISM Commerce V4.0 development and launch roadmap. The critical launch phases (Month 13: Security Audit, Month 14: Beta Launch, Month 15: Public Launch) are intentionally covered by the vesting schedule so that all members retain meaningful equity incentive through the most critical milestones of the project.

## 3.3  Monthly Vesting — Precise Calculation

The post-cliff monthly vesting rate is defined as: one-twelfth (1/12th) of the remaining 75% tranche of the Member's total Equity Grant per month, vesting at the end of each calendar month (Months 4 through 15). Expressed as percentages:

- As a percentage of the remaining 75% tranche: ≈ 8.33% of that tranche per month.

- As a percentage of the total Equity Grant: ≈ 6.25% of the total grant per month.

- For Member B (21% grant): 21% × 75% ÷ 12 ≈ 1.3125% of total project equity per month.

## 3.4  Accelerated Vest Bonus

Upon the platform achieving Gate 5 (as defined in Section 3.5), the Founder may, in their sole discretion, award each Member a one-time Accelerated Vest Bonus subject to the following parameters:

| Parameter | Definition |
| --- | --- |
| Maximum Bonus | Up to 2% of the founding equity pool per Member (individual amounts at Founder's discretion, not to exceed 2% per Member). |
| Eligibility | Member must have vested at least 75% of their total Equity Grant by the Gate 5 date and have been an Active Contributor during Months 13–15. |
| Notification | The Founder must communicate any bonus award in writing within 30 days of Gate 5 achievement, specifying the bonus percentage and effective date. |
| Non-Obligatory | Nothing in this Section obligates the Founder to award a bonus. If no written notice is issued within 30 days of Gate 5, no bonus is deemed awarded. |

## 3.5  Revenue Gates — Definition

The following Gates are referenced in this Agreement and are defined by the PRISM Commerce Team Plan v1.0, incorporated by reference:

| Gate | Month | Milestone |
| --- | --- | --- |
| Gate 1 | Month 4 | 20 vendors actively using the platform. |
| Gate 2 | Month 6 | First ৳50,000 revenue month (commissions + subscriptions). Entity incorporation expected by this gate. |
| Gate 3 | Month 9 | 100 vendors and ৳150,000 monthly revenue. |
| Gate 4 | Month 12 | 500 vendors and ৳350,000 monthly revenue. |
| Gate 5 | Month 15 | Public launch in Dhaka; ৳500,000+ monthly revenue; profitable unit economics demonstrated. |

সহজ উদাহরণ: ৩ মাস পরে ২৫% পাবেন (cliff)। তারপর প্রতি মাসে মোট grant-এর ~৬.২৫% করে আরও বাড়তে থাকবে। ১৫ মাস শেষে ১০০% সম্পূর্ণ vested হবে। এই ১৫ মাসের সময়সীমা PRISM Commerce-এর পুরো project roadmap-এর সাথে মিলিয়ে রাখা হয়েছে, যাতে launch পর্যন্ত সবাই incentivised থাকেন।

# 4.  Active Contributor Standard  (সক্রিয় অবদানকারীর মান)

To vest equity each month, the Member must meet the "Active Contributor" standard, defined as satisfying all of the following criteria:

## 4.1  Core Criteria

(a)  Task Completion. Complete at least 80% of the monthly tasks assigned to the Member's role, as specified in the PRISM Commerce Team Plan v1.0 (or any later version approved by the team).

(b)  Meeting Attendance. Attend the weekly team sync meetings (minimum 3 out of 4 per month) and the monthly retrospective.

(c)  Communication SLA. Respond to team communications (WhatsApp, GitHub, Notion) within the agreed 24-hour SLA.

(d)  Technical Contribution. For Members in engineering roles (Members A, B, C): merge at least one substantive pull request per week into the develop branch. For Member D (QA / Growth), "equivalent contribution" means at least one of: a completed test suite or QA report, a documented Academy content deliverable, a field sales report with verified vendor contacts, or a marketing deliverable — as agreed in writing at the start of each month in the shared project board (Notion or equivalent).

(e)  Good Standing. Not be in breach of any other agreement with PRISM Commerce, including the Non-Disclosure Agreement described in Section 14.

## 4.2  Vesting Suspension

If a Member fails to meet the Active Contributor standard in any given month, the Founder may, at their discretion:

(a)  Waive the failure if it is isolated and attributable to excused circumstances (illness, examinations, or force majeure events), provided the Member notifies the Founder in advance or as soon as practicable; or

(b)  Suspend vesting for that month. Vesting does not catch up retroactively for a suspended month; that month's tranche is forfeited permanently.

The Founder shall provide the Member with written notice of any vesting suspension within seven (7) days of the end of the relevant month, with specific, itemised reasons stated. The Member shall have seven (7) days from receipt of notice to respond in writing.

# 5.  Termination & Unvested Equity  (চুক্তি সমাপ্তি এবং অনর্জিত ইকুইটি)

## 5.1  Voluntary Departure — General

- The Member retains all equity that has already vested as of the termination date.

- All unvested equity is immediately forfeited and returns to the Founder's pool for reallocation.

- If the Member departs voluntarily before the 3-month cliff date, zero equity is retained.

## 5.2  For-Cause Termination

If the Member is removed for cause as defined below, the Founder may pursue the following remedies:

(a)  Unvested equity forfeiture: All unvested equity is immediately and automatically forfeited.

(b)  Vested equity — legal remedy (not automatic forfeiture): Where the for-cause conduct causes documented, material harm to the project, the Founder may initiate a legal claim for damages or a clawback of vested equity through binding arbitration under Section 11. Vested equity is not subject to automatic forfeiture; any claim against vested equity requires a successful arbitral award.

(c)  Notice and cure — performance breaches: For performance-related breaches (persistent failure to meet Active Contributor standard), the Founder must provide 7-day written notice. A cure is defined as demonstrating full Active Contributor compliance for the 30-day period immediately following the notice. If cured, the for-cause termination process is suspended.

(d)  Notice — conduct breaches: For conduct-related breaches (NDA violation, deliberate misconduct, competing directly against PRISM Commerce using confidential information), the breach is not curable by performance. The Founder must provide 7-day written notice of termination; no cure period applies for conduct breaches.

"For Cause" is defined as:

(i) Willful and material breach of the Non-Disclosure Agreement; (ii) directly developing, co-founding, or providing material services to a Competing Platform (as defined in Section 12.2) using confidential PRISM Commerce information; (iii) persistent failure to meet the Active Contributor standard for two (2) or more consecutive months without valid excuse or cured breach; or (iv) conduct that a reasonable person would consider materially harmful to the project or team, including deliberate sabotage of code, systems, or relationships.

বাংলায়: ৩ মাস আগে ছেড়ে গেলে — ০% equity পাবেন। ৩ মাস পরে স্বেচ্ছায় গেলে যতটুকু vested হয়েছে ততটুকু পাবেন। কারণ ছাড়া (for cause) সরানো হলে unvested equity বাজেয়াপ্ত হবে, কিন্তু vested equity শুধুমাত্র arbitration-এর মাধ্যমে claim করা যাবে — স্বয়ংক্রিয়ভাবে নয়। ১৫ মাস সম্পূর্ণ করলে ১০০% পাবেন।

# 6.  Intellectual Property Assignment  (মেধাস্বত্ব হস্তান্তর)

In consideration of the equity grant, the Member agrees that all work product, code, designs, documentation, algorithms, and other intellectual property created by the Member in connection with PRISM Commerce ("Member Contributions") shall be governed as follows:

6.1  Ownership. All Member Contributions shall be owned exclusively by PRISM Commerce / Sagar Biswas as work-for-hire. Where applicable Bangladesh law does not recognise work-for-hire in the manner intended herein, the Member hereby irrevocably assigns all right, title, and interest in such Member Contributions to PRISM Commerce, effective upon creation, without further consideration.

6.2  Project Resources. Member Contributions created using PRISM Commerce infrastructure, tools, or resources belong to the project, regardless of the device or location of creation.

6.3  Portfolio Rights. The Member retains the right to list PRISM Commerce work as portfolio experience and reference the project in CVs and professional profiles. The Member may not reproduce, publish, or share proprietary code, architecture details, or confidential business data publicly without the Founder's prior written consent.

6.4  Survival. This IP assignment survives termination of this Agreement and applies regardless of whether the Member vests any equity.

# 7.  Revenue Distribution  (রাজস্ব বিতরণ)

Once PRISM Commerce generates revenue, distribution shall follow the vested equity percentages of each Member at the time of distribution, subject to the following waterfall:

7.1  First Priority — Operating Costs. All platform operating costs, infrastructure, and legal fees are paid from gross revenue.

7.2  Second Priority — Reserve Fund. A reserve fund of 20% of net revenue is retained for platform growth and reinvestment. The reserve percentage may be amended by a vote of the vested founding members; a three-quarters (3/4) majority is required. In the event of a deadlock (2–2 tied vote), the reserve fund shall remain at its current percentage until a subsequent vote resolves the matter. If deadlock persists for more than thirty (30) days, the Founder's vote shall be the deciding vote.

7.3  Third Priority — Distributable Revenue. Remaining distributable net revenue is shared proportionally to each Member's vested equity percentage at the time of distribution.

Revenue distributions shall be made monthly once the platform reaches Gate 2 (first ৳50,000 revenue month) and shall be documented with a formal accounting statement provided to all Members within seven (7) days of each distribution.

সহজ কথায়: খরচ বাদ দেওয়ার পরে ২০% ব্যবসার growth-এর জন্য রেখে বাকি টাকা আপনার vested equity অনুযায়ী ভাগ হবে। ২০% রিজার্ভ পরিবর্তনে ৩/৪ majority vote দরকার। ১ মাসের বেশি deadlock হলে প্রতিষ্ঠাতার vote deciding হবে।

# 8.  Anti-Dilution & Future Fundraising  (ভবিষ্যৎ বিনিয়োগ)

8.1  Proportional Dilution. If PRISM Commerce raises external funding (including angel investment or a seed round), all founding members' equity stakes shall be diluted proportionally — i.e., all founding members' percentages reduce by the same proportion to accommodate the new investor's share. No founding member shall be disproportionately diluted without the unanimous written consent of all vested founding members.

8.2  Exit Events. In the event of any exit event (acquisition, merger, or asset sale), the proceeds shall be distributed to all Members in proportion to their vested equity at the time of the event, after payment of all outstanding liabilities and legally required distributions.

# 9.  Confidentiality  (গোপনীয়তা)

The specific equity percentages, financial terms, and business strategies contained in or disclosed pursuant to this Agreement are confidential. Neither party shall disclose such specific terms to third parties without the written consent of the other party, except as required by law or in connection with legal proceedings.

9.1  Document Distribution. Each executed copy of this Agreement is issued to the named Member and Founder only. No executed copy is distributed to other founding team members. The equity allocations of all founding team members are recorded separately in the PRISM Founders' Register, which is maintained by the Founder and is not distributed with individual executed copies of this Agreement.

9.2  Relationship to NDA. This confidentiality obligation is in addition to and separate from the Non-Disclosure Agreement described in Section 14.

# 10.  Governing Law  (প্রযোজ্য আইন)

This Agreement shall be governed by and construed in accordance with the laws of the People's Republic of Bangladesh, including the Contract Act 1872 and the Arbitration Act 2001. Any disputes arising under this Agreement shall be resolved first by good-faith negotiation between the parties. If unresolved within fourteen (14) days of written notice of dispute, the matter shall be submitted to binding arbitration in Dhaka under the Arbitration Act, 2001. The arbitral award shall be final and binding on both parties.

# 11.  Amendments  (সংশোধন)

This Agreement may be amended only by a written instrument signed by both parties. No oral modification shall be effective. If a new founding team member joins the project, a separate Vesting Agreement shall be executed with them; this Agreement shall not be modified to accommodate new members. Any amendment to the PRISM Commerce Team Plan v1.0 that materially affects the Active Contributor Standard or monthly deliverables for the Member's role shall require the Member's written consent before taking effect for vesting purposes.

# 12.  Non-Solicitation & Limited Non-Compete  (প্রতিযোগিতা নিষেধাজ্ঞা)

12.1  Non-Solicitation. During the term of this Agreement and for twelve (12) months following termination, the Member shall not solicit any PRISM Commerce vendor, buyer, employee, or contractor to leave PRISM Commerce for a Competing Platform.

12.2  Limited Non-Compete. For a period of twelve (12) months following termination of membership, the Member shall not directly develop, co-found, or provide material technical or business services to a "Competing Platform," defined as a Bangla-native, AI-powered, multi-vendor e-commerce marketplace operating primarily in the Bangladesh market. This restriction applies only where the Member would be using confidential PRISM Commerce information, technical architecture knowledge, or proprietary AI methodology gained during their membership.

12.3  Scope. Nothing in this Section prevents the Member from working in the general technology or e-commerce industry, securing employment with non-competing technology companies, or building personal projects that are not Competing Platforms as defined above.

# 13.  Entire Agreement  (সম্পূর্ণ চুক্তি)

This Agreement, together with the Non-Disclosure Agreement described in Section 14, constitutes the entire agreement between the parties with respect to the Member's equity in PRISM Commerce. It supersedes all prior oral discussions or promises regarding equity or compensation. The PRISM Commerce Team Plan v1.0 is incorporated by reference for the purposes of defining monthly deliverables, the Active Contributor Standard, and Gate milestones. In the event of any conflict between this Agreement and the Team Plan on matters of equity or termination, this Agreement prevails.

# 14.  Non-Disclosure Agreement  (গোপনীয়তা চুক্তি)

The parties agree to execute a mutual Non-Disclosure Agreement ("NDA") covering PRISM Commerce's technical architecture, business plans, financial data, and proprietary methodologies. The NDA shall be executed no later than the date of signing this Agreement.

14.1  Fallback. If no separate NDA is executed concurrently with this Agreement, Section 9 of this Agreement shall serve as the operative confidentiality obligation until a formal NDA is executed. The parties agree to use reasonable efforts to execute a formal NDA within fourteen (14) days of signing this Agreement.

14.2  Priority. Once a formal NDA is executed, it shall govern confidentiality matters and the confidentiality provisions of this Agreement shall be construed in harmony with the NDA.

# 15.  Signatures  (স্বাক্ষর)

By signing below, both parties confirm they have read, understood, and agree to all terms of this Equity Vesting Agreement. Both parties acknowledge they have had the opportunity to seek independent legal advice before signing.

| Sagar Biswas — Founder (40%) |  | [Member Name] — Receiving Party |
| --- | --- | --- |
| Signature: Date: _____ / _____ / _______ |  | Signature: Date: _____ / _____ / _______ |

Witnessed by  (সাক্ষী):  Both signatures must be witnessed by an independent adult not party to this Agreement.

| Witness 1 — Full Name: Signature & Date: |  | Witness 2 — Full Name: Signature & Date: |
| --- | --- | --- |

Note: Witnesses attest only to the identity of the signatory and the fact of signing. Their signatures do not imply understanding of or agreement with the contents of this Agreement. Under the Bangladesh Contract Act 1872, witness requirements for equity agreements are not mandatory but are strongly recommended as evidence of execution.

PRISM Commerce V4.0  ·  Confidential  ·  April 2026

"Build the platform that makes Daraz, Shopify, and Netstock unnecessary for Bangladeshi SMEs."